LANE 2  —  PARSER / EXTRACTION / EVIDENCE AUTOMATION

Block 2 Progress Note  |  MBS and STAAD Adapters

| Document ID | IFS-L2-BLK2-PARSERS-20260427 |
| --- | --- |
| Date | 27 April 2026 |
| Block | Block 2 of 8 — MBS and STAAD Adapters |
| Baseline | IFS-BUILD-OUT3-PARSER-20260424 · MasterDB v3+ (Frozen) |
| Adapters | STAADParser (P1) · MBSParser (P2) |
| Block Status | COMPLETE — Both adapters fully implemented |
| Next Block | Block 3 — Evidence Automation Foundation (READY) |

# 1. MBS Adapter Status

Status: FULLY IMPLEMENTED — MP-01 through MP-07 complete

| Task | Description | Implementation Notes | Status |
| --- | --- | --- | --- |
| MP-01 | MBSParser class — XML primary, text fallback | xml.etree for XML; re for text. _load_xml() and _load_text() both complete. Suffix-matching XML key search handles tag-path variation. | IMPLEMENTED |
| MP-02 | Bay config → F-039, F-040, F-041, F-042 | BaySpacingX/Z keys in XML; RE_BAY_SPACING regex in text fallback. Grid labels extracted from GridLabelX/Z XML attributes. | IMPLEMENTED |
| MP-03 | Building envelope → F-045/046/047/054/056/059 | XML: BuildingLength, BuildingWidth, EaveHeight, RidgeHeight, RoofPitch keys. Text: dedicated regex patterns per field. | IMPLEMENTED |
| MP-04 | Section schedules → F-063 | BUILDUP_INDICATORS regex detects built-up sections before standard catalogue check. Known prefixes: UB, UC, RHS, SHS, CHS, IPE, HEA, HEB, WB, WC. IS808_LOOKUP_REQUIRED flag set if not recognised. | IMPLEMENTED |
| MP-05 | Connection schedule → F-075 | Connection absent → _connection_absent() fires: F-075 UNRESOLVED, FB-RULE-016 flag, warning logged. No P7/P8 default inserted. Fallback chain note: ETABS P3 or Manual+DE. | IMPLEMENTED |
| MP-06 | Sheeting schedule → F-091 to F-100 | Zone fields extracted by indexed XML keys (Zone1–Zone10) and RE_SHEETING_ZONE regex. Zone is mandatory — absent zones individually UNRESOLVED with zone-numbered flag. | IMPLEMENTED |
| MP-07 | Built-up section detection | BUILDUP_INDICATORS pattern: PL, PLATE, WELD, BUILTUP, BFG + digits. On match: F-063 UNRESOLVED, FB-RULE-021 + BUILDUP_PLATE_REQUIRED flags. Plate schedule required from DE. Test: T-PARSE-04. | IMPLEMENTED |

## 1.1 Source Priority Tagging — MBS

SOURCE_TYPE = SourceType.MBS. PRIORITY_RANK = 2. All FieldExtraction objects carry these values. Conflict resolver will correctly identify MBS as P2 authority and yield to STAAD (P1) where F-field already populated by P1 source.

## 1.2 Confidence Assignment — MBS

| Scenario | Method | Confidence Score | Status |
| --- | --- | --- | --- |
| XML structured field | structured_keyword | 90 | CONFIRMED |
| Text regex fallback | text_regex | 75 | CONFIRMED |
| UNRESOLVED field | N/A | 0 — no default inserted | CONFIRMED |
| Built-up section (MP-07) | N/A | 0 — UNRESOLVED + FB-RULE-021 | CONFIRMED |

# 2. STAAD Adapter Status

Status: FULLY IMPLEMENTED — SP-01 through SP-09 complete

| Task | Description | Implementation Notes | Status |
| --- | --- | --- | --- |
| SP-01 | STAADParser — keyword block splitter | _split_into_blocks() scans for JOINT COORDINATES, MEMBER INCIDENCES, MEMBER PROPERTY, SUPPORTS, BOLT TABLE keywords. RE_END_BLOCK terminates active block on PERFORM/LOAD/FINISH etc. Comment lines ($) stripped. | IMPLEMENTED |
| SP-02 | JOINT COORDINATES → F-039, F-040, F-172 | Parses X/Y/Z per joint. Grid spacing = minimum positive delta between unique X/Z coordinates. Bay count = unique X positions − 1. UNIT line detected for mm/M/CM normalisation. | IMPLEMENTED |
| SP-03 | MEMBER INCIDENCES → topology map | Builds self._topology dict: member_id → (joint_start, joint_end). Used by downstream section assignment and conflict detection. | IMPLEMENTED |
| SP-04 | MEMBER PROPERTY → F-063 | Matches TA ST and TABLE ST patterns. Counter selects governing section from multi-member files. IS808_LOOKUP_REQUIRED flag if section not in known prefix list (UB/UC/RHS/SHS/CHS/IPE/HEA/HEB). | IMPLEMENTED |
| SP-05 | SUPPORT → F-045, F-046, F-047 | Reads support joint IDs from SUPPORT block. Derives length (max X − min X), width (max Z − min Z), height (max Y − min Y of all joints). Units normalised. | IMPLEMENTED |
| SP-06 | BOLT TABLE → F-081 to F-089 | Patterns for GRADE, DIAMETER, TENSILE STRENGTH, SHEAR CAPACITY, BEARING CAPACITY, MIN EDGE DIST, MIN PITCH, MAX PITCH, NOS BOLTS. Each absent field → UNRESOLVED + FB-RULE-013/014. Confidence = 0. Zero defaults inserted. | IMPLEMENTED |
| SP-07 | CRITICAL: No end-condition inference | No _parse_end_conditions() method exists anywhere in the codebase. F-075 populated only from explicit CONNECTION TYPE in BOLT TABLE. Absent → UNRESOLVED + FB-RULE-015. Test: T-PARSE-03. | CONFIRMED |
| SP-08 | STAADNormaliser — unit/alias resolution | normalise_section_name() → uppercase. normalise_unit() handles 1234mm, 1.234M, KG500 → numeric string (T-PARSE-11). normalise_bolt_grade() maps 8.8S → 8.8/S, 8.8TF → 8.8/TF etc. | IMPLEMENTED |
| SP-09 | Confidence score assignment | structured_keyword: 95. table_lookup: 90. UNRESOLVED bolt fields: 0 (hard-coded; cannot be overridden). Hard caps enforced at FieldExtraction.__post_init__ level. | CONFIRMED |

## 2.1 Source Priority Tagging — STAAD

SOURCE_TYPE = SourceType.STAAD. PRIORITY_RANK = 1. STAAD is the highest-authority source. All FieldExtraction objects produced by STAADParser carry priority_rank = 1, which is the winning rank in any conflict against P2–P8 sources. Conflict resolver will retain STAAD values over MBS, ETABS, Prota, PDF, and OCR sources for the same field_id.

## 2.2 Confidence Assignment — STAAD

| Scenario | Method | Confidence | Status |
| --- | --- | --- | --- |
| Keyword block field | structured_keyword | 95 | CONFIRMED |
| Bolt table field | table_lookup | 90 | CONFIRMED |
| UNRESOLVED bolt field | N/A | 0 — no default | CONFIRMED |
| Section (IS808 lookup needed) | structured_keyword | 95 + IS808_LOOKUP_REQUIRED flag | CONFIRMED |

# 3. SQLite Write Path Status

Status: GUARDED — Implementation pending blocker clearance

write_to_db() is defined in BaseParser with a NotImplementedError guard. Both STAADParser and MBSParser inherit this method. The guard message references B-PARSER-01 and B-PARSER-02 explicitly so any premature call surface the correct blocker IDs.

| Step | Action | Table | Blocker | Status |
| --- | --- | --- | --- | --- |
| 1 | Parser produces ParserOutput with FieldExtraction list | (in-memory) | — | COMPLETE |
| 2 | conflict_resolver.resolve() called if field_id exists in field_value_store | field_value_store (read) | B-PARSER-01 | BLOCKED |
| 3 | Winning value written with value_status, priority_rank, confidence | field_value_store | B-PARSER-02 | BLOCKED |
| 4 | Raw extraction (including losers) written — immutable | field_extraction_log | B-PARSER-02 | BLOCKED |
| 5 | FB flags, UNRESOLVED status, escalation triggers written | validation_result | B-PARSER-02 | BLOCKED |
| 6 | Audit event written per field — all 10 mandatory attributes | audit_event_log | B-PARSER-02 | BLOCKED |
| 7 | project_file_registry updated with parser result + priority rank | project_file_registry | B-PARSER-02 | BLOCKED |

## 3.1 Fallback Governing Field Protection — CONFIRMED

Confirmed: Fallback does NOT populate governing fields incorrectly. The following mechanisms are in place:

- FieldExtraction.priority_rank carries the source authority rank (1=STAAD, 2=MBS). conflict_resolver (not the parser) decides winner.

- P8 (PDF Image) Historical prohibition is enforced at FieldExtraction.__post_init__ — governing fields auto-set UNRESOLVED with HISTORICAL_PROHIBITED flag regardless of confidence value passed by adapter.

- Confidence hard caps (PDF_TEXT ≤ 85, PDF_IMAGE ≤ 75) enforced at same level — adapters cannot inflate confidence.

- write_to_db() guard prevents any field being written until B-PARSER-01 and B-PARSER-02 are cleared — eliminates race condition between parser completion and DB table existence.

# 4. Risks / Parser Gaps

| ID | Description | Mitigation | Severity |
| --- | --- | --- | --- |
| RISK-B2-01 | STAAD files using non-standard bolt table layouts (e.g. inline bolt specs, grouped entries) may not be captured by current regex patterns. | FB-RULE-013/014 flags will surface gap; test T-PARSE-02 validates absent case. | RISK |
| RISK-B2-02 | MBS text fallback confidence (75) is below XML path (90). Mixed-format projects may produce inconsistent confidence profiles across runs. | Adapter logs whether XML or text path was taken. QA to confirm source type in review. | RISK |
| RISK-B2-03 | STAADNormaliser handles M/CM/mm unit variants but STAAD files using FT/INCH (US units) are not yet covered. | Add FT/INCH → mm conversion to normalise_unit() before Block 5. Flag: UNIT_CONVERSION_INCOMPLETE. | RISK |
| B-PARSER-01 | IV-2.0.0 Integration Layer not frozen — write_to_db() signature not final. Parsers produce correct ParserOutput but cannot be end-to-end tested. | Guard in write_to_db() prevents silent failure. Target: 2026-04-29 Chief Architect. | BLOCKED |
| B-PARSER-02 | DB-INIT-001 must PASS before write path can be exercised. field_value_store and field_extraction_log tables must exist. | Guard in write_to_db() + EvidenceExporter._check_db_exists() both catch this. | BLOCKED |

# 5. Next Block Readiness

Block 3 — Evidence Automation Foundation is READY TO START.

| Block | Scope | Status |
| --- | --- | --- |
| Block 3 (Next) | Evidence Automation Foundation — DB snapshot export, parser log, extraction log, field_value_store, validation_result exports. Evidence folder and file naming conventions. Benchmark folder structure BM-001 to BM-005. | READY |
| Block 4 | Lane Packaging Note — consolidates Blocks 1–3 outputs into lane file for end-of-day review. | PENDING |

Lane Status: AMBER  — Both adapters fully implemented. SQLite write path guarded pending B-PARSER-01 and B-PARSER-02 clearance. All parser outputs correct and ready for conflict resolver handoff.