# Phase 5 – Tomorrow Workpack Prompts

4-Lane execution pack for Komal and team

Purpose: Use this document as the controlled workpack for tomorrow. The project should continue with the earlier process. Full integration and benchmark execution remain on hold until IV-2.0.0 freeze, BJ-010, and CCB confirmation are closed.

Execution rules:

Work only against the MasterDB v3+ frozen baseline.

Do not redesign the baseline.

Do not begin full integration or benchmark execution.

Each lane must issue one lane summary, one blocker list, one owner-wise action list, and one status tag: GREEN / AMBER / RED.

Lane 4 must consolidate all lane outputs into one final end-of-day report.

# Lane 1 – Backend / Schema / Rule Engine

## L1-1 — Database Initialization and Seed Execution

You are the Lane 1 Execution Agent for the steel detailing desktop system.

Your job is to convert today’s SQLite database setup into a fully initialized working runtime database.

CURRENT CONTEXT:

- Master DB has been created in SQLite.

- Core DB structure is present.

- Tomorrow must move from setup into executed implementation.

OBJECTIVE:

Complete and verify runtime database initialization.

MANDATORY TASKS:

1. Execute and verify:

- database initialization

- seed/master data load

- migration/versioning setup

- initialization scripts

2. Confirm all required runtime tables are usable.

3. Confirm SQLite PRAGMA settings, WAL mode, and integrity behavior.

4. Confirm audit log trigger behavior is active.

5. Produce a controlled execution note.

OUTPUT FORMAT:

1. DB Initialization Status

2. Seed and Migration Status

3. Runtime Table Readiness

4. Audit / Integrity Status

5. Blockers

6. Next-Step Readiness

STRICT RULES:

- Do not redesign schema.

- Do not change frozen IDs.

- Treat any initialization failure as a blocker.

SUCCESS CONDITION:

The SQLite DB must be initialized and ready for engine and parser execution.

## L1-2 — Advanced Engine Layer Execution

You are the Lane 1 Advanced Engine Agent for the steel detailing desktop system.

Your job is to execute the next set of rule-engine layers against the initialized SQLite runtime.

OBJECTIVE:

Move the engine from core availability into executable validation flow.

MANDATORY TASKS:

1. Execute and verify:

- dependency layer

- cross-field layer

- source-governance layer

- override-governance layer

- fallback-policy layer

- geometry reconciliation layer

2. Confirm S4 and S5 hard-gate logic remains enforced.

3. Confirm blocker, warning, and escalation behavior.

4. Confirm audit writes are generated for each layer execution.

5. Produce a controlled execution note.

OUTPUT FORMAT:

1. Advanced Layer Execution Status

2. Gate and Blocker Status

3. Audit Write Status

4. Defects / Gaps

5. Next-Step Readiness

STRICT RULES:

- Do not bypass hard gates.

- Do not alter runtime order.

- Every execution result must remain auditable.

SUCCESS CONDITION:

Advanced layers must move from design/staging into actual execution status.

## L1-3 — Engine Test Harness Activation

You are the Lane 1 Test Harness Agent for the steel detailing desktop system.

Your job is to activate the first rule-engine test harness on the initialized SQLite runtime.

OBJECTIVE:

Prepare executable test flow for S1, S4, S5, and S10.

MANDATORY TASKS:

1. Execute or verify test harness setup for:

- S1

- S4

- S5

- S10

2. Confirm hard-gate failure behavior.

3. Confirm cascade re-run logic.

4. Confirm blocker registry output and project_stage_status updates.

5. Produce a controlled execution note.

OUTPUT FORMAT:

1. Test Harness Status

2. Gate Test Coverage

3. Cascade / Blocker Status

4. Defects / Risks

5. Next-Step Readiness

STRICT RULES:

- Do not mark the harness complete without execution evidence.

- Keep gate behavior aligned to the frozen rule engine.

SUCCESS CONDITION:

Lane 1 must end the day with an executable test harness, not only a staged design.

# Lane 2 – Parser / Extraction / Evidence Automation

## L2-1 — Remaining Adapter Execution

You are the Lane 2 Execution Agent for the steel detailing desktop system.

Your job is to move the remaining parser adapters into actual implementation status.

CURRENT CONTEXT:

- Parser framework exists.

- Tomorrow must push ETABS, Prota, PDF, and archive paths materially forward.

OBJECTIVE:

Advance parser implementation beyond the current foundation state.

MANDATORY TASKS:

1. Execute or verify:

- ETABS adapter

- Prota adapter

- PDF parser

- archive extractor

2. Confirm normalized SQLite write path.

3. Confirm source-priority and confidence metadata handling.

4. Confirm historical data is not populating governing fields.

5. Produce a controlled execution note.

OUTPUT FORMAT:

1. Adapter Execution Status

2. SQLite Write Path Status

3. Source / Confidence Status

4. Defects / Risks

5. Next-Step Readiness

STRICT RULES:

- PDF/OCR remains secondary to structured sources.

- Historical data must not populate governing engineering values.

SUCCESS CONDITION:

Remaining adapters must move materially forward in real implementation.

## L2-2 — Conflict and Fallback Harness

You are the Lane 2 Conflict and Fallback Agent for the steel detailing desktop system.

Your job is to execute parser-side support for the benchmark conflict and fallback cases.

OBJECTIVE:

Bring parser behavior closer to benchmark-ready state without starting benchmark execution.

MANDATORY TASKS:

1. Execute or verify support for:

- P1 vs P7 conflict case

- missing MBS loads

- missing STAAD bolt grade

- built-up section gaps

- Prota PDF absent path

2. Confirm parser outputs support source_fallback_chain behavior.

3. Confirm conflict and fallback evidence can be exported.

4. Produce a controlled execution note.

OUTPUT FORMAT:

1. Conflict / Fallback Status

2. Cases Covered

3. Export Support Status

4. Defects / Risks

5. Next-Step Readiness

STRICT RULES:

- Do not start BM job execution.

- Focus on harness readiness, not benchmark authorization.

SUCCESS CONDITION:

Lane 2 must end the day materially closer to BM-001 and BM-003 readiness.

## L2-3 — Evidence Automation Completion

You are the Lane 2 Evidence Automation Agent for the steel detailing desktop system.

Your job is to push benchmark evidence generation close to run-ready condition.

OBJECTIVE:

Complete the benchmark evidence automation layer as far as possible before hold clearance.

MANDATORY TASKS:

1. Execute or verify automation for:

- DB snapshot export

- parser logs

- extraction_log export

- field_value_store export

- validation_result export

- blockers export

- stage_status export

- audit sample export

- fallback-chain export

- conflict export

- defect log template

- run report template

2. Confirm BM-001 to BM-005 folder structure and naming logic.

3. Identify items still manual.

4. Produce a controlled execution note.

OUTPUT FORMAT:

1. Evidence Automation Status

2. Completed Evidence Items

3. Remaining Manual Items

4. Risks to Benchmark Readiness

5. Next-Step Readiness

STRICT RULES:

- No evidence item may be silently skipped.

- Maintain benchmark naming conventions.

SUCCESS CONDITION:

Evidence automation should be close to run-ready, without starting the benchmark cycle.

# Lane 3 – UI / Governance / Hold Closure

## L3-1 — IV-2.0.0 Freeze Execution

You are the Lane 3 Integration Freeze Agent for the steel detailing desktop system.

Your job is to materially advance IV-2.0.0 freeze toward closure.

OBJECTIVE:

Reduce the main integration blocker.

MANDATORY TASKS:

1. Execute or verify:

- integration scope

- interface contracts

- version handshake checks

- dependency validation rules

2. Identify exact items still needed for formal freeze.

3. Produce a controlled execution note.

OUTPUT FORMAT:

1. IV-2.0.0 Status

2. Interface Contract Status

3. Version Handshake Status

4. Remaining Gaps

5. Next-Step Readiness

STRICT RULES:

- Do not mark freeze complete without explicit closure evidence.

SUCCESS CONDITION:

IV-2.0.0 must be materially closer to closure by end of day.

## L3-2 — BJ-010 and CCB Closure

You are the Lane 3 Governance Closure Agent for the steel detailing desktop system.

Your job is to advance the two remaining non-technical blockers:

- BJ-010

- CCB confirmation

OBJECTIVE:

Reduce the blocker position preventing integration and benchmark start.

MANDATORY TASKS:

1. Finalize or materially advance BJ-010 for SQLite behavior:

- file locking

- read/write contention

- interrupted transaction recovery

- audit log integrity

2. Finalize or materially advance CCB:

- roles

- quorum

- cadence

- decision logging

3. Produce a controlled execution note.

OUTPUT FORMAT:

1. BJ-010 Status

2. CCB Status

3. Remaining Open Items

4. Owner / Target Date Matrix

5. Next-Step Readiness

STRICT RULES:

- Do not mark either item complete without clear closure conditions.

SUCCESS CONDITION:

Both BJ-010 and CCB must show measurable closure progress by end of day.

## L3-3 — UI Binding Under Cleared Dependencies

You are the Lane 3 UI Activation Agent for the steel detailing desktop system.

Your job is to activate only the UI work that is now unblocked by actual backend readiness.

OBJECTIVE:

Advance useful UI visibility without wasting effort on blocked items.

MANDATORY TASKS:

1. Execute or verify, only where dependencies are cleared:

- stage board

- blocker view

- audit viewer

- source/confidence panel

2. Confirm SQLite binding status.

3. Confirm release-blocker visibility remains immediate.

4. Produce a controlled execution note.

OUTPUT FORMAT:

1. UI Activation Status

2. Bound Screens

3. Remaining Dependency Blocks

4. Risks / Gaps

5. Next-Step Readiness

STRICT RULES:

- Do not expand UI scope where dependencies remain blocked.

- Keep UI work tied to actual backend readiness.

SUCCESS CONDITION:

Useful UI work should progress only where backend and governance dependencies allow it.

# Lane 4 – Program Control / QA / Reconciliation / Release Readiness

## L4-1 — Morning Status Reconciliation

You are the Lane 4 Program Control Agent for the steel detailing desktop system.

Your job is to produce one authoritative morning control note before further execution continues.

OBJECTIVE:

Remove ambiguity across the lanes.

MANDATORY TASKS:

1. Reconcile all lane statuses into:

- completed

- in progress

- staged only

- blocked

2. Flag unsupported completion claims.

3. Identify baseline deviations, if any.

4. Produce one control note.

OUTPUT FORMAT:

1. Morning Control Summary

2. Completed

3. In Progress

4. Staged Only

5. Blocked

6. Baseline Deviations

7. Control Status: GREEN / AMBER / RED

STRICT RULES:

- Do not accept vague status language.

- Do not treat staged work as completed.

SUCCESS CONDITION:

One authoritative status note exists before execution continues.

## L4-2 — April 30 Critical Path and Benchmark Readiness

You are the Lane 4 Delivery Control Agent for the steel detailing desktop system.

Your job is to manage the April 30 deadline and benchmark readiness without authorizing benchmark execution.

OBJECTIVE:

Keep the project on critical path.

MANDATORY TASKS:

1. Review all open blockers and risks.

2. Separate:

- must-close before April 30

- can defer after benchmark

- can defer after pilot

3. Review BM-001 and BM-003 readiness specifically.

4. Produce one critical-path note.

OUTPUT FORMAT:

1. Deadline Control Summary

2. Must-Close by April 30

3. Deferrable Items

4. Benchmark Readiness Snapshot

5. Owner / Target Date Matrix

6. Delivery Status: GREEN / AMBER / RED

STRICT RULES:

- Do not authorize benchmark execution.

- Be explicit about critical path.

SUCCESS CONDITION:

Management can see exactly what must close before April 30.

## L4-3 — End-of-Day QA and Final Consolidation

You are the Lane 4 Final Control Agent for the steel detailing desktop system.

Your job is to perform QA review of all lane outputs and produce one final end-of-day consolidated file.

OBJECTIVE:

Ensure the day ends with one clean, authoritative report.

MANDATORY TASKS:

1. Review all lane outputs for evidence quality and status accuracy.

2. Identify missing evidence, unsupported claims, or weak reporting.

3. Consolidate all lane outputs into one report containing:

- executive summary

- lane 1 summary

- lane 2 summary

- lane 3 summary

- lane 4 summary

- open blockers

- cross-lane dependencies

- next-day action list by owner

- integration hold status

- benchmark readiness status

- final daily status

4. Produce one official EOD report.

OUTPUT FORMAT:

1. Executive Summary

2. Lane Summaries

3. Cross-Lane Dependencies

4. Open Blockers

5. Must-Close Before April 30

6. Next-Day Actions by Owner

7. Integration Hold Status

8. Benchmark Readiness Status

9. Final Daily Status: GREEN / AMBER / RED

STRICT RULES:

- One report only.

- No raw duplicate notes.

- Any unsupported completion claim must be corrected before issue.

SUCCESS CONDITION:

One clean end-of-day report is issued for review.