# OUTPUT 1 — SQLite Schema Build Execution Pack

| Document ID | IFS-BUILD-OUT1-SCHEMA-20260424 |
| --- | --- |
| Date | 24 April 2026 |
| Status | APPROVED FOR CODING — DB Team Deliverable |
| Owner | DB Team Lead |
| Baseline | MasterDB v3+ (Frozen) · TDN-DB-001 Approved |
| Version | 1.0 — Initial Release |

## 1. CHANGE NOTE

This document converts the frozen IFS-P4-SCHEMA-20260423 SQLite Schema Implementation Pack into a directly executable build artifact for the DB Team. No schema redesign has occurred. All 57 tables, 196 fields, 293 rules, and 22 RC rules are preserved verbatim from MasterDB v3+.

## 2. SQLite Build Summary

| Parameter | Value |
| --- | --- |
| Total Tables | 57 (Groups A–S) |
| Field Master Rows | 196 fields (F-001 to F-196) |
| Validation Rules | 293 (R-001 to R-271 + FB-RULE-001 to FB-RULE-022) |
| Geometry Reconciliation Rules | 22 (RC-001 to RC-022) |
| Stage Gates | 10 (S1–S10) |
| Override Rules | 72 (R-200 to R-271) |
| Manual Review Triggers | 25 (T-001 to T-025) |
| Tolerance Rows | 14 (TOL-001 to TOL-014) |
| Fallback Rules | 22 (FB-RULE-001 to FB-RULE-022) |
| Immutable Audit Tables | 6 (append-only, trigger-enforced) |
| Target DB Engine | SQLite 3.x — WAL mode |
| Baseline Authority | MasterDB v3+ · IFS-P4-SCHEMA-20260423 |

## 3. DDL Script Structure — Table Creation Order

Tables must be created in the following strict dependency order to avoid FK constraint violations:

| Step | Table Group | Tables | Dependency |
| --- | --- | --- | --- |
| 1 | Design Standards | design_standard_master | None — root table |
| 2 | Sub-Registries | role_master, agent_registry, db_version_log | design_standard_master |
| 3 | Field Dictionary | null_policy_master → field_master → field_dependency_map → alias_master | role_master |
| 4 | Module Registry | module_registry, controlled_value_master | field_master |
| 5 | Source Mapping | source_priority_master, source_mapping_master, conflict_rule_master | field_master |
| 6 | Validation Rules | tolerance_master → validation_rule_master → geometry_reconciliation_master | field_master, module_registry |
| 7 | Fallback Policies | fallback_rule_master, source_fallback_chain | source_priority_master, field_master |
| 8 | Stage Gates | stage_gate_master → stage_gate_field_map → stage_cascade_rule | field_master, validation_rule_master |
| 9 | Override & Approval | override_rule_master, approval_request, approval_decision, override_event_log | stage_gate_master, field_master, role_master |
| 10 | Template Library | template_master → template_field_map → title_block_master → layout_rule_master | field_master |
| 11 | Material & Section DB | steel_section_master, material_grade_master, material_grade_mapping_master, bolt_spec_master | design_standard_master |
| 12 | Design Standard Field Map | design_standard_field_map | field_master, design_standard_master |
| 13 | Project Runtime | project_master → project_file_registry → intake_sheet_registry → project_stage_status → stage_checkpoint | stage_gate_master, agent_registry |
| 14 | Field Population | field_value_store → field_population_event | project_master, field_master, source_priority_master |
| 15 | Validation Results | validation_result → manual_review_trigger_master → manual_review_event | project_master, validation_rule_master, field_master |
| 16 | Geometry | bay_geometry_master, member_registry, connection_master, bolt_group_master, built_up_section_master, crane_data_master | project_master |
| 17 | Output Classes | anchor_bolt_master, ga_master, sheeting_master, shop_drawing_master, shipping_bundle_master, installation_package_master | project_master, member_registry |
| 18 | BOQ / Cross-Output | boq_check_master, cross_output_check_log | project_master |
| 19 | Audit & Immutable Logs | audit_event_log, field_extraction_log, correction_event_log, rule_proposal_log | project_master, field_master |
| 20 | Learning & Benchmarks | benchmark_project_log, benchmark_defect_log, rule_proposal_log | project_master |

## 4. Trigger and Immutability Logic

### 4.1 Append-Only Audit Tables (6 Tables)

Apply BEFORE UPDATE and BEFORE DELETE triggers to all 6 immutable tables:

| Table | Reason |
| --- | --- |
| audit_event_log | Tamper-proof complete event history |
| field_population_event | Source traceability — permanent extraction evidence |
| field_extraction_log | Raw extraction evidence per parser run |
| override_event_log | Override audit chain — required for compliance |
| correction_event_log | Correction history — append-only per R-193 |
| approval_decision | Approval chain evidence — cannot be reversed |

### 4.2 Trigger Pattern (Apply to All 6 Tables)

CREATE TRIGGER {table}_no_update BEFORE UPDATE ON {table}

BEGIN SELECT RAISE(ABORT, '{table} is immutable — no updates allowed'); END;

CREATE TRIGGER {table}_no_delete BEFORE DELETE ON {table}

BEGIN SELECT RAISE(ABORT, '{table} is immutable — no deletes allowed'); END;

### 4.3 F-006 Unit System Immutability

CREATE TRIGGER unit_system_immutable BEFORE UPDATE OF unit_system ON project_master

BEGIN SELECT RAISE(ABORT, 'project_unit_system (F-006) is IMMUTABLE'); END;

## 5. PRAGMA Configuration (Required on Every Connection)

| PRAGMA | Value | Purpose | Note |
| --- | --- | --- | --- |
| journal_mode | WAL | Write-Ahead Logging — concurrent reads during writes | Required for desktop multi-tab |
| synchronous | FULL | All writes flushed before confirmation | Non-negotiable for audit integrity |
| foreign_keys | ON | Enforces FK across all 57 tables | Must set on EVERY new connection |
| busy_timeout | 5000 | 5-sec wait on write lock before SQLITE_BUSY | Prevents silent Celery lock failures |
| cache_size | -65536 | 64 MB page cache | Speeds field_master / rule lookups |
| temp_store | MEMORY | Temp tables in memory | Improves geometry reconciliation JOINs |
| wal_autocheckpoint | 1000 | Auto-checkpoint every 1000 pages | Prevents unbounded WAL growth |
| page_size | 4096 | 4KB pages — set before first write only | Aligns with OS filesystem blocks |
| integrity_check | (run at startup) | Detects page corruption | HALT if result != ok |

## 6. Seed Data Load Plan

Seed files stored in /seed_data/. Load in strict sequence. Run count assertions after each batch.

| Step | File | Rows | Table(s) | Assertion |
| --- | --- | --- | --- | --- |
| 01 | seed_01_standards.sql | 4 | design_standard_master | COUNT = 4 |
| 02 | seed_02_roles_agents.sql | ~22 | role_master, agent_registry | role_master COUNT = 7 |
| 03 | seed_03_null_policy.sql | ~8 | null_policy_master | COUNT = 8 |
| 04 | seed_04_field_master_196.csv | 196 | field_master | COUNT = 196 ✓ |
| 05 | seed_05_field_deps.csv | ~39 | field_dependency_map | All derived fields linked |
| 06 | seed_06_aliases.csv | ~50 | alias_master | COUNT >= 50 |
| 07 | seed_07_source_priority.sql | 8 | source_priority_master | COUNT = 8 (P1–P8) |
| 08 | seed_08_cv_values.csv | ~200 | controlled_value_master | 22 CV groups present |
| 09 | seed_09_rules_293.csv | 293 | validation_rule_master | COUNT = 293 ✓ |
| 10 | seed_10_tolerance_14.csv | 14 | tolerance_master | COUNT = 14 ✓ |
| 11 | seed_11_rc_rules_22.csv | 22 | geometry_reconciliation_master | COUNT = 22 ✓ |
| 12 | seed_12_modules_57.csv | 57 | module_registry | COUNT = 57 ✓ |
| 13 | seed_13_fallback_22.csv | 22 | fallback_rule_master | COUNT = 22 ✓ |
| 14 | seed_14_stage_gates.sql | 10 | stage_gate_master | COUNT = 10 (S1–S10) ✓ |
| 15 | seed_15_override_72.csv | 72 | override_rule_master | COUNT = 72 ✓ |
| 16 | seed_16_manual_triggers.csv | 25 | manual_review_trigger_master | COUNT = 25 ✓ |
| 17 | seed_17_templates.csv | varies | template_master, template_field_map | All template types present |
| 18 | seed_18_sections_grades.csv | bulk | steel_section_master, material_grade_master | All IS/AISC/BS/Euro sections |
| 19 | seed_19_bolt_specs.csv | bulk | bolt_spec_master | All standard grades/diameters |
| 20 | seed_20_db_version.sql | 1 | db_version_log | version = 1.0.0 |

## 7. Local Backup and Restore Steps

| Operation | Command / Method | Frequency |
| --- | --- | --- |
| Daily Automated Backup | SQLite Online Backup API → /backups/ifs_db_YYYYMMDD_HHMMSS.sqlite | Daily via Celery beat task |
| Pre-Migration Backup | File copy → steel_agent_PRE_[op]_YYYYMMDD.db | Before any bulk load or schema migration |
| Pre-Release Snapshot | Backup before every S10 release gate | Per project release |
| SQL Dump (Monthly) | sqlite3 steel_agent.db .dump > steel_agent_YYYYMM.sql | Monthly — for PostgreSQL migration path |
| Restore | Stop connections → replace .db file → PRAGMA integrity_check | On corruption or rollback need |
| Audit Log Archive | Export rows > 500k to steel_agent_audit_archive_YYYY.db — NEVER delete | Annual per project portfolio |
| Integrity Check at Startup | PRAGMA integrity_check; — HALT if result != ok | Every application startup |

## 8. Build Validation Checklist

ALL items must be checked GREEN before any project can be created in the system.

| # | Validation Step | Pass Condition | Owner |
| --- | --- | --- | --- |
| 1 | PRAGMA integrity_check | Returns "ok" | DB Lead |
| 2 | Table count verification | sqlite3 .tables returns 57 names | DB Lead |
| 3 | Field master count | SELECT COUNT(*) = 196 | DB Lead |
| 4 | Validation rule count | SELECT COUNT(*) = 293 | DB Lead |
| 5 | RC rule count | SELECT COUNT(*) = 22 | DB Lead |
| 6 | Stage gate count | SELECT COUNT(*) = 10 | DB Lead |
| 7 | Override rule count | SELECT COUNT(*) = 72 | DB Lead |
| 8 | FK enforcement test | INSERT with invalid FK → rejected | DB Lead |
| 9 | Audit immutability test | UPDATE on audit_event_log → ABORT | DB Lead |
| 10 | F-006 immutability test | UPDATE unit_system → ABORT trigger fires | DB Lead |
| 11 | WAL mode confirmation | PRAGMA journal_mode returns "wal" | DB Lead |
| 12 | Seed assertion pass | All 9 count assertions pass | DB Lead |
| 13 | No orphaned FK references | PRAGMA foreign_key_check returns empty | DB Lead |

## 9. Owner-Wise Action List

| # | Action | Owner | Priority | Target Date |
| --- | --- | --- | --- | --- |
| A1 | Install SQLite 3.x on development machine; validate version >= 3.35 | DB Lead | P1-CRITICAL | 2026-04-25 |
| A2 | Create DDL script from P4 schema — all 57 tables in dependency order | DB Lead | P1-CRITICAL | 2026-04-26 |
| A3 | Apply PRAGMA settings in connection init function — all 8 PRAGMAs | DB Lead | P1-CRITICAL | 2026-04-26 |
| A4 | Create immutability triggers for all 6 audit tables + F-006 trigger | DB Lead | P1-CRITICAL | 2026-04-26 |
| A5 | Create all seed CSV/SQL files in /seed_data/ folder (Steps 01–20) | DB Lead | P1-CRITICAL | 2026-04-26 |
| A6 | Execute seed load in sequence; run all 9 count assertions | DB Lead | P1-CRITICAL | 2026-04-26 |
| A7 | Run DB-INIT-001 acceptance test (DB-INIT-001 from IV-2.0.0) | DB Lead | P1-CRITICAL | 2026-04-26 |
| A8 | Run DB-INIT-002 acceptance test — immutability verification | DB Lead | P1-CRITICAL | 2026-04-26 |
| A9 | Configure Celery beat task for daily SQLite backup | IT Admin | P2-HIGH | 2026-04-27 |
| A10 | Provide DB file to Backend Team for rule engine integration | DB Lead | P2-HIGH | 2026-04-27 |

## 10. Blocker List

BLOCKER B-SCHEMA-01: IV-2.0.0 Integration Layer NOT FROZEN — Parser and Engine teams cannot finalize table binding contracts until frozen. Owner: Chief Architect. Target: 2026-04-29.

RISK R-SCHEMA-01: Seed data CSV files for 196 fields and 293 rules must be pre-validated against MasterDB v3+ before load. Missing rows = false UNRESOLVED flags system-wide.

RISK R-SCHEMA-02: BJ-010 concurrency benchmark NOT EXECUTED — WAL mode performance under simultaneous Parser + Engine load unvalidated. Owner: QA Lead. Target: 2026-05-03.

## 11. Approval Status

| Component | Status | Authority | Date |
| --- | --- | --- | --- |
| MasterDB v3+ Schema Design | FROZEN ✓ | Chief Architect | 2026-04-23 |
| SQLite Technology Decision | APPROVED ✓ (TDN-DB-001) | Chief Architect | 2026-04-23 |
| DDL Script Build | APPROVED FOR CODING ✓ | DB Team Lead | 2026-04-24 |
| Seed Data Files | PENDING — Must be created and validated | DB Team Lead | 2026-04-26 |
| DB-INIT-001 Acceptance Test | PENDING — Must pass before Engine integration | QA Lead | 2026-04-26 |