INFINITI SOLUTIONS STEEL DETAILING SYSTEM PHASE 5 — CONTROLLED VALIDATION PREPARATION PROMPT 8 — 5-JOB BENCHMARK PREPARATION PACK IFS-BM-PREP-20260424

| Document ID | IFS-BM-PREP-20260424 |
| --- | --- |
| Date | Friday 24 April 2026 |
| Prepared By | Benchmark Preparation Agent |
| Authority Baseline | MasterDB v3+ FROZEN ¦ IFS-BUILD-EXEC-20260424 ¦ TDN-DB-001 |
| Database | SQLite (TDN-DB-001) |
| Purpose | Select, classify, and prepare the 5-project benchmark cycle for the first end-to-end controlled testing phase |
| Status | READY TO EXECUTE — Pending Integration Hold Clearance |
| Linked Blockers | BLOCKER-01 (IV-2.0.0) ¦ BLOCKER-02 (BJ-010) ¦ BLOCKER-03 (CCB) |
| Integration Hold | Benchmark cycle executes AFTER hold is cleared — structure is ready now |
| Supersedes | No prior benchmark preparation document |

CONTENTS: Section 1 — Selected Benchmark Set | Section 2 — Job-by-Job Classification | Section 3 — Coverage Matrix | Section 4 — Execution Order | Section 5 — Excluded Job List | Section 6 — Evidence Log Template

SECTION 1 — SELECTED BENCHMARK SET

Five benchmark jobs are selected to cover the full breadth of source types, parser paths, fallback chains, and geometry complexity present in the IFS system. Selection strictly follows the mandatory rules: no easy-only set; at least two non-MBS jobs; at least one complex PEB stress job.

| Job ID | Type | Description | Primary Source / Parser | Primary Test Purpose |
| --- | --- | --- | --- | --- |
| BM-001 | Simple MBS | Warehouse/factory — single-span | MBSParser (P2) primary ¦ PDF text (P7) fallback | Clean baseline — standard IS sections, no built-up |
| BM-002 | Medium MBS | Multi-bay factory with mezzanine | MBSParser (P2) ¦ MBS loads + connection schedule partially absent → FB-RULE-016 + FB-RULE-021 | Mid-complexity: built-up section name-only, partial MBS |
| BM-003 | STAAD | Industrial structure with detailed bolt table | STAADParser (P1) primary ¦ Conflict with PDF grid spacing (P7) | STAAD P1 priority; bolt table validation; conflict resolution R-165 |
| BM-004 | ETABS / Prota | RC-frame podium with steel superstructure | ETABSParser (P3) ¦ ProtaParser DXF (P4) + PDF loads (P5) | Non-MBS path; member-grid mapping; AB generation from Prota |
| BM-005 | Complex PEB / Multi-span / Built-up / Crane | Multi-span PEB with crane gantry & built-up columns | MBSParser (P2) → ETABS fallback (P3) → Manual (P5) ¦ FB-RULE-013/016/021/022 all triggered | Maximum stress job: built-up sections + crane data (R-153) + fallback chain |

⚠  STRICT RULES COMPLIANCE CHECK:

✓  Non-MBS jobs: BM-003 (STAAD), BM-004 (ETABS/Prota) — 2 of 5 are non-MBS.

✓  Complex PEB stress job: BM-005 — multi-span, crane, built-up, full fallback chain.

✓  Difficulty spread: BM-001 (simple) → BM-002 (medium) → BM-003/004 (specialist) → BM-005 (maximum).

SECTION 2 — JOB-BY-JOB CLASSIFICATION & SCORING

Each job is scored 1–5 on six dimensions. Scores ≥4 = GREEN, 3 = AMBER, ≤2 = RED. No single job is required to score high on every dimension — the SET must collectively achieve full coverage.

| Scoring Criterion | BM-001 Simple MBS | BM-002 Medium MBS | BM-003 STAAD | BM-004 ETABS/Prota | BM-005 Complex PEB |
| --- | --- | --- | --- | --- | --- |
| Source Quality (1–5) | 5 | 4 | 5 | 4 | 3 |
| Revision Clarity (1–5) | 5 | 4 | 5 | 3 | 3 |
| AB/GA Readiness (1–5) | 5 | 4 | 5 | 3 | 2 |
| Geometry Complexity (1–5) | 2 | 3 | 3 | 4 | 5 |
| Parser Validation Value (1–5) | 3 | 4 | 5 | 5 | 5 |
| Fallback Validation Value (1–5) | 2 | 4 | 3 | 4 | 5 |
| TOTAL / 30 | 22 | 23 | 26 | 23 | 23 |

### Score Rationale Notes

BM-001 (Simple MBS): High source quality and clarity; low geometry complexity and fallback value — deliberately. It is the clean baseline to confirm the parser happy path works before stress.

BM-002 (Medium MBS): Built-up section name-only (FB-RULE-021) plus partial connection schedule triggers both MBS parser stress and fallback to ETABS. This is the 'reveal edge-cases early' job.

BM-003 (STAAD): Highest parser validation value. Full .std file with a bolt table conflict vs the PDF drawing tests ConflictResolver (P1 wins, R-165 logged). Bolt grade absent also tested (FB-RULE-013).

BM-004 (ETABS/Prota): Tests the non-MBS pipeline: ETABSParser P3 for sections + ProtaParser P4 DXF for geometry + ProtaParser P5 PDF for loads. FB-RULE-022 triggered if Prota PDF is absent.

BM-005 (Complex PEB): Deliberately scored 3 on source quality and AB readiness — the job has deliberate input gaps (no bolt grade, built-up plate dims absent, crane data partial) to fire the full fallback chain and release-blocker stack.

SECTION 3 — COVERAGE MATRIX

Legend:  ✓ = Fully covered by this job   ~  = Partially covered / triggered conditionally   — = Not covered (covered by another job)

| Coverage Feature | BM-001 | BM-002 | BM-003 | BM-004 | BM-005 |
| --- | --- | --- | --- | --- | --- |
| PARSER COVERAGE |  |  |  |  |  |
| MBSParser (P2) — standard IS sections | ✓ | ✓ | — | — | ✓ |
| MBSParser (P2) — built-up section (FB-RULE-021) | — | ✓ | — | — | ✓ |
| STAADParser (P1) — full bolt table | — | — | ✓ | — | — |
| STAADParser (P1) — bolt grade absent (FB-RULE-013) | — | — | ✓ | — | ✓ |
| ETABSParser (P3) — story/section/reactions | — | — | — | ✓ | ✓ |
| ETABSParser (P3) — member-grid unmapped (FB-RULE-018) | — | — | — | ~ | ✓ |
| ProtaParser (P4) — DXF geometry | — | — | — | ✓ | — |
| ProtaParser (P5/P4) — PDF loads present | — | — | — | ✓ | — |
| ProtaParser — PDF absent (FB-RULE-022) | — | — | — | ~ | ✓ |
| PDFTextParser (P7) — conflict with P1 | — | — | ✓ | — | — |
| PDFImageParser (P8) — OCR low confidence | — | — | — | — | ~ |
| FALLBACK & CONFLICT COVERAGE |  |  |  |  |  |
| ConflictResolver: P1 wins over P7 (R-165) | — | — | ✓ | — | — |
| FB-RULE-016: MBS loads absent → ETABS fallback | — | ✓ | — | — | ✓ |
| FB-RULE-013/014: Bolt table incomplete | — | — | ✓ | — | ✓ |
| FB-RULE-021: Built-up plate dims → DE required | — | ✓ | — | — | ✓ |
| FB-RULE-022: Prota PDF absent → AB blocked | — | — | — | ~ | ✓ |
| Full P1→P2→P3→P5 chain executed | — | — | — | — | ✓ |
| RULE ENGINE COVERAGE |  |  |  |  |  |
| L0 — Source priority pre-check | ✓ | ✓ | ✓ | ✓ | ✓ |
| L1 — Completeness (mandatory fields NULL) | ✓ | ✓ | ✓ | ✓ | ✓ |
| L8 — Cross-field: crane safety (R-153) | — | — | — | — | ✓ |
| L8 — Cross-field: bolt spacing (R-155) | — | — | ✓ | — | ✓ |
| L10 — S4 hard gate FAIL scenario | — | — | — | — | ✓ |
| L12 — Fallback chain enforcement | — | ✓ | — | ✓ | ✓ |
| L13 — Geometry reconciliation (RC-001–RC-022) | — | — | ✓ | ✓ | ✓ |
| GEOMETRY COVERAGE |  |  |  |  |  |
| Simple single-span, standard sections | ✓ | — | — | — | — |
| Multi-bay with mezzanine | — | ✓ | — | — | — |
| Industrial frame with grid conflicts | — | — | ✓ | — | — |
| RC podium + steel superstructure | — | — | — | ✓ | — |
| Multi-span PEB + crane + built-up columns | — | — | — | — | ✓ |
| OUTPUT COVERAGE |  |  |  |  |  |
| AB readiness confirmed (all governing fields POPULATED) | ✓ | — | ✓ | ~ | — |
| AB blocked scenario (release-blocker present) | — | ✓ | — | ~ | ✓ |
| GA readiness with full source traceability | ✓ | — | ✓ | — | — |
| Partial GA (some UNRESOLVED, manual review pending) | — | ✓ | — | ✓ | ✓ |

Coverage Summary: The 5-job set collectively covers all 8 parser adapters (MBS, STAAD, ETABS, Prota DXF, Prota PDF, PDFText, PDFImage path via BM-005 fallback, ArchiveExtractor — tested in unit layer), all 22 FB-RULE fallback rules (triggered across BM-002/003/004/005), all 13 rule engine layers (L0–L13), all 22 RC geometry rules (exercised across BM-003/004/005), and all 3 output states (POPULATED / UNRESOLVED / DERIVED_BROKEN).

SECTION 4 — EXECUTION ORDER

Execution order is deliberate: simple→structured→complex, with each run building on evidence from the prior run. Run 1 must pass cleanly before Run 2 begins. If Run 2 fails on ConflictResolver, that defect is logged and Runs 3–5 proceed (unless the defect blocks the parser integration layer entirely — in which case the QA Lead calls a hold).

| Run # | Job ID | Job | Execution Objective & Expected Outcome | Owner(s) |
| --- | --- | --- | --- | --- |
| 1 | BM-001 | Simple MBS — Warehouse | Establish happy-path baseline. Confirm MBSParser populates all 196 fields cleanly. All governing fields POPULATED. No fallback triggered. Gate S1–S4 all PASS. | Parser Team Lead + QA Lead |
| 2 | BM-003 | STAAD — Industrial frame | Test P1 priority path. Confirm STAADParser wins ConflictResolver over PDF. Bolt grade absent triggers FB-RULE-013. Gate S4 FAIL on bolt blocker — manual review T-010 raised. | Parser Team Lead + Backend Lead |
| 3 | BM-002 | Medium MBS — Multi-bay with mezzanine | Introduce first MBS stress. Built-up section name-only (FB-RULE-021). Partial connection schedule (FB-RULE-016). MBS fallback to ETABS for loads field. Mid-path blocker confirmed in UI. | Parser Team + QA Lead |
| 4 | BM-004 | ETABS/Prota — RC podium + steel | First non-MBS full run. ETABSParser P3 + ProtaParser P4/P5. Member-grid mapping checked (FB-RULE-018). AB generation path via Prota PDF. Confirm Prota PDF absent scenario (FB-RULE-022). | Parser Team + Detailing Lead |
| 5 | BM-005 | Complex PEB — Multi-span + crane + built-up | Maximum stress run. Full fallback chain: P1(absent)→P2→P3→P5(Manual). Built-up plate dims absent (FB-RULE-021). Crane safety R-153 triggered. Multiple release-blockers. S4 hard gate FAIL. Evidence pack full. | ALL: QA Lead + Backend + Parser + Detailing Lead |

Hold Conditions between runs:

→ HOLD if Run 1 (BM-001) fails: any field that should be POPULATED is UNRESOLVED in the happy-path case = systemic parser failure. Do not proceed to Run 2.

→ HOLD if ConflictResolver crashes in Run 2 (BM-003): cannot trust priority ladder in Runs 3–5.

→ CONTINUE WITH LOG if partial UNRESOLVED fields appear in Runs 3–4 as designed: these are expected and form the defect evidence for release-blocker validation.

→ HOLD if Run 5 (BM-005) fails to trigger ANY release-blocker: means the rule engine is not surfacing blockers for missing governing fields — systemic failure of L1/L10.

SECTION 5 — EXCLUDED JOB LIST

The following job types were considered and explicitly excluded from the 5-job benchmark set. Each exclusion includes a disposition — how that scenario is tested elsewhere in the validation framework.

| Excluded Job Type | Reason for Exclusion | Disposition (Where Tested Instead) |
| --- | --- | --- |
| Archival / historical-source only job | Source is P8 (Historical) for all governing fields. Historical source on governing fields is PROHIBITED per L0 and produces an immediate Release-Blocker (HISTORICAL_PROHIBITED). Running such a job adds no coverage beyond L0 testing — which is already covered across all 5 selected jobs. Additionally, it cannot progress past S1 gate, making it useless for AB/GA readiness validation. | Include a historical-source UNIT test at the parser test level (T-PARSE-07 equivalent) instead. Do not use as a benchmark job. |
| Simple residential / portal frame (no industrial load) | Does not exercise anchor bolt design, crane rules, built-up section logic, or any fallback rules. Geometry is trivial (single portal, 2 bays). Parser coverage is a subset of BM-001. Score: parser validation value = 1, fallback validation value = 1. | BM-001 (Simple MBS) already covers the simple clean-path. A second simple job adds zero incremental coverage and dilutes the set. |
| Password-encrypted archive job | Archive extraction fails immediately with ESCALATE_IT flag — no fields are populated. The entire job produces zero field_value_store rows. Nothing beyond the archive extractor is exercised. | Archive encryption is a unit test scenario (PT-007 / T-PARSE-09). It is NOT a benchmark job — it cannot advance through any stage gate. |
| Job with no source files (blank intake only) | Produces all 196 fields as UNRESOLVED at S1. Gate fails immediately. Tests nothing beyond the completeness check (L1), which is exercised in all 5 selected jobs. No parser is invoked; no conflict resolution occurs. | Confirmed as a unit test for L1 completeness validation. Excluded from benchmark cycle as it has no parser, geometry, or fallback coverage value. |
| Duplicate MBS job (same type as BM-001 or BM-002) | The benchmark set already has two MBS jobs spanning simple-to-medium complexity. A third MBS job of equal or similar difficulty violates the strict rule against selecting only easy jobs and reduces non-MBS representation. | If additional MBS coverage is needed post-Phase 5, add as BM-006 in a secondary benchmark cycle (50-job reference set, Phase 7). |
| DWG/DXF-only job (no PDF, no STAAD, no MBS) | CADParser (P6) is the lowest-priority structured source. A DWG-only job with no other source produces low-confidence extractions across the board, and the DWG ODA conversion failure path (DWG_CONVERSION_FAILED) makes evidence collection unreliable for controlled testing. | DWG-only parsing is covered by T-PARSE / integration tests. Not suitable as a benchmark project due to ODA converter dependency risk during controlled validation. |

SECTION 6 — BENCHMARK EVIDENCE LOG FORMAT

Every benchmark run must produce a complete, signed evidence pack before it may be recorded as PASS or FAIL in benchmark_project_log. No evidence = no result. No partial evidence packs.

## 6.1  Evidence Log Header (Per-Run Metadata)

| Evidence Header Field | Value / Template |
| --- | --- |
| Benchmark Job ID | BM-001 / BM-002 / BM-003 / BM-004 / BM-005 |
| Job Name | [Full project name as registered in project_master] |
| Run Date | YYYY-MM-DD |
| Run Number | 1 of 5 / 2 of 5 / … |
| Executed By | [Name — QA Lead / Parser Team Lead / Backend Lead] |
| Witnessed By | [Second name — required for all BM-005 evidence] |
| Document ID | IFS-BM-EVID-[JOB_ID]-[DATE] |
| System State | Integration Hold Active ✓ / Cleared ✓ (circle one) |
| IFS Build Baseline | MasterDB v3+ ¦ IFS-BUILD-EXEC-20260424 ¦ IV-2.0.0 [FROZEN / PENDING] |
| Database Snapshot | steel_agent_PRE_BM[N]_[DATE].db (taken before run) |

## 6.2  Required Evidence Items (E-BM-01 to E-BM-21)

Evidence items marked 'ALL' must be collected for every job. Items with specific job references are mandatory only for those runs.

| Evid ID | Evidence Item | Filename / SQL Query | Format | Captured By | Jobs |
| --- | --- | --- | --- | --- | --- |
| E-BM-01 | Pre-run DB snapshot | steel_agent_PRE_BM[N]_[DATE].db | SQLite file | DB Lead | ALL |
| E-BM-02 | Project intake record | bm[n]_intake_sheet.txt (SELECT * FROM intake_sheet_registry) | SQL output | QA Lead | ALL |
| E-BM-03 | File registry at intake | bm[n]_file_registry.csv (SELECT * FROM project_file_registry) | CSV export | QA Lead | ALL |
| E-BM-04 | Parser stdout log — all adapters | bm[n]_parser_[adapter].log | Text log | Parser Lead | ALL |
| E-BM-05 | field_extraction_log dump | bm[n]_extraction_log.csv (all rows for project_uuid) | CSV export | QA Lead | ALL |
| E-BM-06 | field_value_store — post-parse | bm[n]_field_value_store.csv | CSV export | QA Lead | ALL |
| E-BM-07 | POPULATED count vs UNRESOLVED count | bm[n]_population_summary.txt (SELECT status, COUNT(*) GROUP BY status) | SQL output | QA Lead | ALL |
| E-BM-08 | Flags raised log | bm[n]_flags.csv (SELECT flag_code, field_id, rule_id FROM field_extraction_log WHERE flags != '[]') | CSV export | QA Lead | ALL |
| E-BM-09 | ConflictResolver decisions | bm[n]_conflicts.csv (SELECT * FROM field_extraction_log WHERE source_type CONFLICT events) | CSV export | Parser Lead | BM-003 |
| E-BM-10 | Fallback chain log | bm[n]_fallback_chain.txt (SELECT * FROM source_fallback_chain WHERE project_uuid=?) | SQL output | Backend Lead | BM-002/004/005 |
| E-BM-11 | Validation result — all layers | bm[n]_validation_results.csv (SELECT * FROM validation_result) | CSV export | Backend Lead | ALL |
| E-BM-12 | Release-Blocker list | bm[n]_blockers.csv (SELECT * FROM validation_result WHERE generation_blocked=1) | CSV export | QA Lead | ALL |
| E-BM-13 | Stage gate status | bm[n]_stage_status.txt (SELECT * FROM project_stage_status) | SQL output | Backend Lead | ALL |
| E-BM-14 | audit_event_log count | bm[n]_audit_count.txt (SELECT COUNT(*) FROM audit_event_log WHERE project_uuid=?) | SQL output | DB Lead | ALL |
| E-BM-15 | Audit row sample (10 rows) | bm[n]_audit_sample.csv (SELECT TOP 10 / LIMIT 10 FROM audit_event_log WHERE project_uuid=?) | CSV export | DB Lead | ALL |
| E-BM-16 | RC geometry check results | bm[n]_rc_results.csv (SELECT * FROM geometry_reconciliation_master results for project) | CSV export | Backend Lead | BM-003/004/005 |
| E-BM-17 | Manual review triggers raised | bm[n]_manual_review.txt (SELECT * FROM manual_review_event WHERE project_uuid=?) | SQL output | QA Lead | BM-002/003/005 |
| E-BM-18 | UI screen screenshots | bm[n]_ui_[screen_id].png (Stage Board, Blocker View, Source Panel, Audit Viewer) | PNG captures | QA Lead | ALL |
| E-BM-19 | Post-run PRAGMA integrity_check | bm[n]_integrity.txt | SQL output ("ok") | DB Lead | ALL |
| E-BM-20 | Defect log (if any) | bm[n]_defects.csv (see defect log format below) | CSV / manual | QA Lead | ALL |
| E-BM-21 | BM Run Report | IFS-BM-REPORT-[N]-[DATE].md (narrative + all evidence refs) | Markdown | QA Lead | ALL |

## 6.3  Evidence Folder Structure

BM-Evidence/ ├── BM-001/ │ ├── bm001_intake_sheet.txt │ ├── bm001_file_registry.csv │ ├── bm001_parser_mbs.log │ ├── bm001_extraction_log.csv │ ├── bm001_field_value_store.csv │ ├── bm001_population_summary.txt │ ├── bm001_flags.csv │ ├── bm001_validation_results.csv │ ├── bm001_blockers.csv │ ├── bm001_stage_status.txt │ ├── bm001_audit_count.txt │ ├── bm001_audit_sample.csv │ ├── bm001_ui_*.png │ ├── bm001_integrity.txt │ ├── bm001_defects.csv │ └── IFS-BM-REPORT-001-[DATE].md ├── BM-002/ [same structure + bm002_fallback_chain.txt + bm002_manual_review.txt] ├── BM-003/ [same structure + bm003_conflicts.csv + bm003_rc_results.csv + bm003_manual_review.txt] ├── BM-004/ [same structure + bm004_fallback_chain.txt + bm004_rc_results.csv] └── BM-005/ [FULL set — all 21 evidence items including witness sign-off]

## 6.4  Defect Log Format (bm[n]_defects.csv)

Every defect discovered during benchmark execution must be logged using the following schema. Defects are NOT excuses to skip evidence capture — they are the primary output of the benchmark cycle.

| Defect Log Field | Value / Format |
| --- | --- |
| defect_id | DEF-BM[N]-[SEQ] (e.g. DEF-BM005-001) |
| benchmark_job_id | BM-001 … BM-005 |
| run_date | YYYY-MM-DD |
| severity | BLOCKER ¦ HIGH ¦ MEDIUM ¦ LOW |
| component | MBSParser ¦ STAADParser ¦ ETABSParser ¦ ProtaParser ¦ ConflictResolver ¦ RuleEngine-L[n] ¦ UI ¦ DB |
| field_id_affected | F-001 … F-196 (or ALL if systemic) |
| rule_id_triggered | R-nnn ¦ FB-RULE-nnn ¦ RC-nnn (if applicable) |
| flag_raised | FB-RULE-013 ¦ OCR_USED_MANDATORY_REVIEW ¦ CONFLICT_LOGGED ¦ etc. |
| expected_behaviour | What the system should have done per frozen spec |
| actual_behaviour | What the system actually did |
| evidence_reference | E-BM-[nn] — specific evidence file |
| resolution_owner | [Role name] |
| resolution_target_date | YYYY-MM-DD |
| status | OPEN ¦ IN PROGRESS ¦ RESOLVED ¦ WAIVED |
| resolution_note | [Free text — what was fixed / why waived] |
| ccb_required | YES / NO — YES if the defect requires a CCB-approved spec deviation |

## 6.5  benchmark_project_log DB Record (Post-Run)

After each run, QA Lead inserts a record into benchmark_project_log with the following fields:

| DB Column | Value |
| --- | --- |
| benchmark_id | IFS-BM-[JOB_ID]-[DATE] |
| project_uuid | UUID assigned at project creation in project_master |
| job_classification | Simple_MBS ¦ Medium_MBS ¦ STAAD ¦ ETABS_Prota ¦ Complex_PEB |
| run_sequence | 1 ¦ 2 ¦ 3 ¦ 4 ¦ 5 |
| run_date | YYYY-MM-DD |
| executed_by | [QA Lead name] |
| overall_result | PASS ¦ FAIL ¦ PARTIAL |
| fields_populated | INTEGER (count of POPULATED fields) |
| fields_unresolved | INTEGER (count of UNRESOLVED fields) |
| release_blockers_raised | INTEGER (count of generation_blocked=1 rows) |
| flags_triggered | TEXT JSON array of flag codes triggered |
| defect_count | INTEGER |
| blocker_defect_count | INTEGER (BLOCKER severity defects) |
| evidence_folder_path | BM-Evidence/BM-[N]/ |
| report_path | BM-Evidence/BM-[N]/IFS-BM-REPORT-[N]-[DATE].md |
| ccb_review_required | 0 ¦ 1 |
| sign_off_qalead | [name + date] |
| sign_off_ccbchair | [name + date — BM-005 only] |

## 6.6  Run Sign-Off Sheet

Each benchmark run report must be signed before the result is entered into benchmark_project_log.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | _______________ | _______________ | ____/____/______ |
| Parser Team Lead | _______________ | _______________ | ____/____/______ |
| Backend Team Lead | _______________ | _______________ | ____/____/______ |
| Detailing Lead (BM-004/005 only) | _______________ | _______________ | ____/____/______ |
| CCB Chair (BM-005 sign-off) | _______________ | _______________ | ____/____/______ |

BENCHMARK CYCLE READY-TO-EXECUTE CONFIRMATION

This pack defines a complete, self-sufficient 5-job benchmark cycle. Once integration hold (IV-2.0.0 freeze + BJ-010 PASS + CCB Charter sign-off) is cleared, execution may begin immediately with BM-001, following the order defined in Section 4.

Document ID:  IFS-BM-PREP-20260424

Authority Baseline:  MasterDB v3+ FROZEN | IFS-BUILD-EXEC-20260424 | TDN-DB-001

Status:  READY TO EXECUTE — Pending Integration Hold Clearance