LANE 2  —  PARSER / EXTRACTION / EVIDENCE AUTOMATION

Block 1 Progress Note  |  Parser Framework and Interface

| Document ID | IFS-L2-BLK1-PARSER-20260427 |
| --- | --- |
| Date | 27 April 2026 |
| Block | Block 1 of 8 — Parser Framework and Interface |
| Lane | Lane 2 — Parser / Extraction / Evidence Automation |
| Baseline | IFS-BUILD-OUT3-PARSER-20260424 · MasterDB v3+ (Frozen) |
| Block Status | COMPLETE — All skeletons and contracts defined |
| Next Block | Block 2 — MBS and STAAD Adapters (READY TO START) |

# 1. Common Interface Status

Status: COMPLETE

The BaseParser abstract base class is defined in base/parser_interface.py and is binding for all source adapters. The following elements are frozen:

| Component | Location | Status |
| --- | --- | --- |
| BaseParser ABC | base/parser_interface.py | COMPLETE |
| FieldExtraction dataclass | base/parser_interface.py — §4.2 contract | COMPLETE |
| ParserOutput container | base/parser_interface.py | COMPLETE |
| SourceType enum (P1–P8) | base/parser_interface.py | COMPLETE |
| ExtractionMethod enum | base/parser_interface.py | COMPLETE |
| FieldStatus enum | POPULATED · UNRESOLVED · DERIVED_BROKEN · PENDING_REVIEW | COMPLETE |
| Confidence hard caps | PDF_TEXT ≤ 85 · PDF_IMAGE ≤ 75 — enforced in __post_init__ | COMPLETE |
| Historical prohibition guard | P8 auto-sets HISTORICAL_PROHIBITED on governing fields | COMPLETE |
| write_to_db() stub | Stubbed with B-PARSER-01 / B-PARSER-02 guard | BLOCKED |

parse() and write_to_db() are the two mandatory interface methods. All confidence caps, Historical field prohibitions, and OCR mandatory-review flags are enforced at the FieldExtraction dataclass level — adapters cannot bypass them.

# 2. Adapter Skeleton Status

Status: ALL 8 ADAPTER SKELETONS DEFINED

Priority ranking re-confirmed against build pack §2 (source priority differs from initial assumptions — STAAD is P1, MBS is P2):

| Pri | Adapter | Module | Library | Key Risk | Status |
| --- | --- | --- | --- | --- | --- |
| P1 | STAAD .std | staad_parser/staad_main.py | Custom Python | Bolt table absent | SKELETON |
| P2 | MBS XML/text | mbs_parser/mbs_main.py | xml.etree / re | Load data absent | SKELETON |
| P3 | ETABS Excel | etabs_parser/etabs_main.py | openpyxl + pandas | >20% unmapped | SKELETON |
| P4 | Prota DXF | prota_parser/prota_parser.py | ezdxf | Geometry only | SKELETON |
| P5 | Prota PDF | prota_parser/prota_parser.py | pdfplumber | PDF absent → AB blocked | SKELETON |
| P6 | DWG/DXF Generic | cad_parser/cad_main.py | ezdxf + ODA | ODA R14 failure | SKELETON |
| P7 | PDF Text | pdf_parser/pdf_parsers.py | pdfplumber | Never overrides P1–P6 | SKELETON |
| P8 | PDF Image / OCR | pdf_parser/pdf_parsers.py | PyMuPDF + Tesseract | Confidence cap 75% | SKELETON |
| N/A | ZIP / RAR Archive | archive_extractor/archive_extractor.py | zipfile + rarfile | Encrypted → ESCALATE_IT | SKELETON |

Each skeleton includes: class declaration with ADAPTER_NAME / SOURCE_TYPE / PRIORITY_RANK class constants; parse() entry point with exception guard; private _extract_* method stubs annotated with build-pack task references (SP-xx, MP-xx, EP-xx, PP-xx); inline failure handlers (_bolt_table_absent, _connection_absent, _flag_buildup_section, _pdf_absent, _flag_mapping_block, _escalate_encrypted); and skip-tested unit test stubs in tests/test_parser_matrix.py (T-PARSE-01 through T-PARSE-12).

# 3. Normalized Output Contract Status

Status: COMPLETE AND ENFORCED

FieldExtraction dataclass implements the full §4.2 contract from IFS-BUILD-OUT3-PARSER-20260424. All mandatory attributes are present. Business rules are enforced at construction in __post_init__ — no adapter can bypass them.

| Attribute | Type | Required | Rule / Enforcement | Status |
| --- | --- | --- | --- | --- |
| field_id | str | MANDATORY | F-001 to F-196; must match field_master | COMPLETE |
| value | str | MANDATORY | Normalized string value | COMPLETE |
| raw_value | str | MANDATORY | Original string pre-normalization | COMPLETE |
| confidence_score | int | MANDATORY | Hard caps enforced: PDF_TEXT ≤ 85, PDF_IMAGE ≤ 75 | COMPLETE |
| source_type | SourceType | MANDATORY | Enum P1–P8; drives conflict_rule_master | COMPLETE |
| priority_rank | int | MANDATORY | 1–8 per source_priority_master | COMPLETE |
| extraction_method | ExtractionMethod | MANDATORY | structured_keyword · table_lookup · text_regex · OCR · derived | COMPLETE |
| status | FieldStatus | MANDATORY | POPULATED · UNRESOLVED · DERIVED_BROKEN · PENDING_REVIEW | COMPLETE |
| member_ref | str? | OPTIONAL | Member-scoped extractions | COMPLETE |
| page_ref | str? | OPTIONAL | Page / section reference in source file | COMPLETE |
| flags | List[str] | OPTIONAL | FB-RULE-xxx, ESCALATE_IT, OCR_USED_MANDATORY_REVIEW, etc. | COMPLETE |
| extracted_at | str | AUTO | ISO-8601 UTC timestamp; auto-populated | COMPLETE |

## 3.1 SQLite Write Path Design — Status

Steps 1–7 of the §8 write path are documented in BaseParser.write_to_db() as a stub. The stub is guarded by B-PARSER-01 and B-PARSER-02 blockers and will raise NotImplementedError until both are cleared. No adapter can call write_to_db() prematurely.

# 4. Blockers

| Blocker ID | Description | Owner | Target |
| --- | --- | --- | --- |
| B-PARSER-01 | IV-2.0.0 Integration Layer NOT FROZEN — parser-to-engine handoff contract undefined. write_to_db() signature cannot be finalized. | Chief Architect | 2026-04-29 |
| B-PARSER-02 | DB-INIT-001 must PASS (Output 1) — field_value_store and field_extraction_log tables must exist before write_to_db() can be tested. | DB Team | 2026-04-28 |
| R-PARSER-01 | ODA File Converter must be installed on all developer machines. Confirm installation path before CADParser (Block 5) coding begins. | Parser Lead | 2026-04-27 |
| NOTE | conflict_resolver.py (C9) is NOT a parser responsibility. It is a separate module. Tests T-PARSE-07, T-PARSE-10, and T-PARSE-12 are blocked until C9 is implemented. | Parser Lead | 2026-04-28 |

# 5. Next Block Readiness

| Block | Scope | Status |
| --- | --- | --- |
| Block 2 (Next) | MBS and STAAD Adapters — implement _load_raw, _extract_* methods; STAADNormaliser; confirm source priority tagging; confirm confidence assignment; confirm fallback does not pollute governing fields with P7 defaults. | READY |
| Block 5 (Future) | ETABS / Prota / PDF / Archive adapter implementations. Requires Block 2 complete and B-PARSER-01/02 cleared. | PENDING |

## Block 2 Agent Start Conditions

- base/parser_interface.py is frozen — do not modify; inherit only.

- Implement STAADParser._split_into_blocks() then all SP-02 through SP-09 methods in staad_parser/staad_main.py.

- Implement MBSParser._load_xml() and _load_text() then all MP-02 through MP-07 methods in mbs_parser/mbs_main.py.

- Confirm: bolt field absence → UNRESOLVED + FB-RULE-013/014 flags; zero confidence; no default value (SP-06, T-PARSE-02).

- Confirm: connection type NEVER inferred from end conditions (SP-07, FB-RULE-015, T-PARSE-03).

- Confirm: built-up section name-only → F-063 UNRESOLVED + FB-RULE-021 + BUILDUP_PLATE_REQUIRED (MP-07, T-PARSE-04).

- Confirm: write_to_db() remains stubbed; do not unblock until B-PARSER-01 and B-PARSER-02 are cleared.

Lane Status: AMBER  — Framework and skeletons complete. Blockers B-PARSER-01 and B-PARSER-02 prevent write_to_db() testing. All adapters ready for Block 2 implementation.

Block 1 of 8 complete. Block 2 — MBS and STAAD Adapters — is READY TO START.