LANE 2  —  PARSER / EXTRACTION / EVIDENCE AUTOMATION

Block 3 Progress Note  |  Evidence Automation Foundation

| Document ID | IFS-L2-BLK3-EVIDENCE-20260427 |
| --- | --- |
| Date | 27 April 2026 |
| Block | Block 3 of 8 — Evidence Automation Foundation |
| Baseline | IFS-BUILD-OUT3-PARSER-20260424 · MasterDB v3+ (Frozen) |
| Module | evidence_automation/evidence_exporter.py |
| Block Status | COMPLETE — All 5 export modules automated |
| Blocker | B-PARSER-02: DB-INIT-001 must PASS before live DB exports run |
| Next Block | Block 4 — Lane Packaging Note (READY) |

# 1. Evidence Automation Completed

Status: ALL 5 EXPORT MODULES AUTOMATED

Module: evidence_automation/evidence_exporter.py — class EvidenceExporter. Single call to export_all(benchmark_id) triggers all 5 exports in sequence and writes evidence_manifest.json.

| # | Export Task | Implementation | Output Format | Status |
| --- | --- | --- | --- | --- |
| 1 | DB Snapshot Export | shutil.copy2() for binary DB copy. conn.iterdump() for CREATE TABLE SQL schema text. Both written atomically. | .db + .sql | AUTOMATED |
| 2 | Parser Log Export | SELECT * FROM project_file_registry filtered by project_uuid if provided. Ordered by created_at DESC. Captures adapter name, source file, status, flags, timing. | .csv | AUTOMATED |
| 3 | Extraction Log Export | SELECT * FROM field_extraction_log — immutable table, all raw extractions including conflict losers. Ordered by extracted_at ASC for chronological audit trail. | .csv | AUTOMATED |
| 4 | field_value_store Export | SELECT * FROM field_value_store (winning values only). Dual format: CSV for human review, JSON for machine consumption and conflict_resolver audit. Ordered by field_id ASC. | .csv + .json | AUTOMATED |
| 5 | Validation Result Export | SELECT * FROM validation_result — all FB flags, UNRESOLVED fields, ESCALATE_IT triggers, R-027 review requirements. Ordered by field_id + created_at. | .csv | AUTOMATED |
| 6 | Evidence Manifest | evidence_manifest.json written after all 5 exports. Contains benchmark_id, exported_at timestamp, db_source path, artifact count, and complete artifact file list. | .json | AUTOMATED |

## 1.1 Guard: B-PARSER-02 DB Existence Check

EvidenceExporter._check_db_exists() verifies the SQLite DB file exists before any export begins. If DB-INIT-001 has not PASSED (tables not yet created), the export raises RuntimeError with explicit B-PARSER-02 blocker message. This prevents silent empty exports being filed as evidence.

## 1.2 Guard: Benchmark ID Validation

_validate_benchmark_id() enforces that only BM-001 through BM-005 are valid. Unknown IDs raise ValueError immediately, preventing mis-labelled evidence folders from entering the evidence store.

# 2. Naming / Folder Compliance

Status: COMPLIANT — Naming conventions enforced at code level

## 2.1 Evidence Folder Naming

Pattern: {output_root}/{benchmark_id}_{YYYYMMDD}_{HHMMSS}/

Examples:

evidence/BM-001_20260427_143022/

evidence/BM-002_20260427_150811/

evidence/BM-005_20260428_091500/

The run timestamp is captured once at EvidenceExporter construction (_run_ts = datetime.now(UTC)) and reused across all 5 exports in the same run. All artifacts within a folder share the same timestamp string — this ensures folder/file timestamps are consistent and the manifest accurately reflects the run instant.

## 2.2 Benchmark File Naming

Pattern: {benchmark_id}_{artifact_type}_{YYYYMMDD}_{HHMMSS}.{ext}

| Artifact | Example File Name | Format | Status |
| --- | --- | --- | --- |
| DB Snapshot (binary) | BM-001_db_snapshot_20260427_143022.db | .db | COMPLIANT |
| DB Schema (text) | BM-001_db_schema_20260427_143022.sql | .sql | COMPLIANT |
| Parser Log | BM-001_parser_log_20260427_143022.csv | .csv | COMPLIANT |
| Extraction Log | BM-001_extraction_log_20260427_143022.csv | .csv | COMPLIANT |
| field_value_store (CSV) | BM-001_field_value_store_20260427_143022.csv | .csv | COMPLIANT |
| field_value_store (JSON) | BM-001_field_value_store_20260427_143022.json | .json | COMPLIANT |
| Validation Result | BM-001_validation_result_20260427_143022.csv | .csv | COMPLIANT |
| Evidence Manifest | evidence_manifest.json (fixed name — unique per folder) | .json | COMPLIANT |

## 2.3 BM-001 to BM-005 Folder Structure

EvidenceFolderValidator class validates completed evidence folders. VALID_BENCHMARK_IDS = {BM-001, BM-002, BM-003, BM-004, BM-005}. Validator checks: folder name prefix matches benchmark_id, all required artifact suffix patterns present, evidence_manifest.json exists. Returns list of compliance failures — empty list = fully compliant.

evidence/

BM-001_20260427_143022/

BM-001_db_snapshot_20260427_143022.db

BM-001_db_schema_20260427_143022.sql

BM-001_parser_log_20260427_143022.csv

BM-001_extraction_log_20260427_143022.csv

BM-001_field_value_store_20260427_143022.csv

BM-001_field_value_store_20260427_143022.json

BM-001_validation_result_20260427_143022.csv

evidence_manifest.json

# 3. Still Manual Items

| Item | Reason Still Manual | Status |
| --- | --- | --- |
| audit_sample export | Requires QA-defined sampling strategy (which F-fields to audit, sample size, random seed). Not automated until QA Lead specifies selection criteria. | MANUAL |
| conflict export | conflict_resolver.py (C9) not yet implemented (blocked B-PARSER-01). Conflict log table schema not final. Will be automated once C9 is complete. | BLOCKED |
| fallback-chain export | Fallback chain events are a derived view across field_extraction_log and field_value_store. Requires conflict_resolver to populate chain metadata before export can be automated. | BLOCKED |
| defect log template | Template format not yet specified by QA Lead. Will be generated once defect classification scheme is approved. | PENDING |
| run report template | Run report structure depends on Block 4 (Lane Packaging) and Block 7 (Benchmark Evidence Completion) deliverables. Deferred to Block 7. | PENDING |
| Live DB export testing | All 5 export methods are implemented but cannot be executed against a live DB until B-PARSER-02 is cleared (DB-INIT-001 must PASS). | BLOCKED |

# 4. Risks

| Risk ID | Description | Status |
| --- | --- | --- |
| B-PARSER-02 | DB-INIT-001 not yet PASSED. All DB-reading exports (Tasks 1–5) cannot be live-tested. EvidenceExporter._check_db_exists() guard prevents silent failure but means zero integration test coverage until cleared. | BLOCKED |
| RISK-B3-01 | field_extraction_log write path (write_to_db() Step 4) not yet unblocked — export Task 3 will produce an empty CSV if tables exist but write path has not been exercised (parsers have run in-memory only). | RISK |
| RISK-B3-02 | conflict export and fallback-chain export are blocked on conflict_resolver.py (C9). If B-PARSER-01 slips past 2026-04-29, Blocks 6 and 7 evidence completeness will be impacted. | RISK |
| RISK-B3-03 | EvidenceExporter uses a single _run_ts captured at object construction. If the exporter instance is reused across multiple benchmark runs (e.g. in a loop), all runs will share the same timestamp causing folder name collisions. | RISK |

# 5. Next Block Readiness

Block 4 — Lane Packaging Note is READY TO START.

| Block | Scope | Status |
| --- | --- | --- |
| Block 4 (Next) | Lane Packaging Note — consolidate Block 1/2/3 outputs into a controlled lane file. Summarise parser progress, evidence automation progress, blockers, cross-lane dependencies, and next start plan. | READY |
| Block 5 | ETABS / Prota / PDF / Archive Adapters — pending Block 2 complete (done) and B-PARSER-01/02 clearance. | PENDING |
| Block 7 | Benchmark Evidence Completion — depends on conflict_resolver (C9) and B-PARSER-01 clearance for conflict/fallback exports. | BLOCKED |

Block 4 Agent Start Conditions:

- evidence_automation/evidence_exporter.py is complete and ready for review.

- EvidenceExporter.export_all() API is stable — Block 4 packaging note should reference this as the automated evidence trigger.

- Manual items (conflict export, fallback-chain export, defect log, run report) must be listed as open items in Block 4 lane packaging note.

- RISK-B3-03 (timestamp reuse) should be noted as a pending fix — instantiate a new EvidenceExporter per benchmark run.

Lane Status: AMBER  — Evidence automation module complete. All 5 exports automated with correct naming. Live DB testing blocked on B-PARSER-02. Conflict/fallback exports blocked on C9 and B-PARSER-01. Manual items catalogued.