INFINITI SOLUTIONS STEEL DETAILING SYSTEM

PHASE 5 — STAGE 1 FROZEN COMPONENT BUILD EXECUTION

MASTER BUILD EXECUTION PACK

SATURDAY BUILD DAY — ALL 4 CONTROLLED OUTPUT PACKS

| Document ID | IFS-BUILD-EXEC-20260424 |
| --- | --- |
| Date | Friday 24 April 2026 |
| Authority Baseline | MasterDB v3+ (FROZEN) |
| Database | SQLite (TDN-DB-001) |
| Build Status | IMPLEMENTATION READY — ALL 4 PACKS |
| Approval Status | PENDING SATURDAY CCB SIGN-OFF |

CONTENTS: Schema Build Pack  |  Rule Engine Code Pack  |  Parser Build Pack  |  UI Shell Build Pack  |  Blocker List  |  Owner Action Sheet

CHANGE NOTE — CN-BUILD-001

| Field | Value |
| --- | --- |
| Change Note # | CN-BUILD-001 |
| Date | 24 April 2026 |
| Prepared By | Master Build Execution Agent |
| Scope | Saturday Build Day — Stage 1 Frozen Component Execution (Prompt 1 → Prompt 4) |
| Baseline Ref | MasterDB v3+ FROZEN ¦ TDN-DB-001 ¦ IFS-RULE-REG-FINAL-20260423 |
| What Changed | This is the FIRST BUILD EXECUTION PACK. No prior version. All 4 component packs generated from frozen design specs. No schema, rule logic, parser, or UI design changes made — build artifacts only. |
| Frozen Components | 196 fields ¦ 293 validation rules + 22 RC rules ¦ 57 SQLite tables ¦ 13 engine layers ¦ 8 parser adapters ¦ 16 UI screens — ALL FROZEN, NOT REDESIGNED |
| Approval Required | Saturday CCB Sign-Off required before team coding begins. 3 outstanding pre-conditions (see Blocker List). |

PROMPT 1 — SQLITE SCHEMA BUILD EXECUTION PACK

Output: IFS-P1-SCHEMA-BUILD-20260424 | Owner: DB Team Lead | Status: CODING READY

## 1. SQLite Build Summary

| Parameter | Value |
| --- | --- |
| Authority Baseline | MasterDB v3+ FROZEN ¦ IFS-RULE-REG-FINAL-20260423 |
| Database Engine | SQLite (TDN-DB-001 approved) — desktop-first, file-based |
| Total Tables | 57 physical tables (54 active modules + 3 sub-registry tables) |
| Field Registry | 196 fields (F-001 to F-196) seeded into field_master |
| Validation Rules | 293 rules (R-001 to R-271 + FB-RULE-001 to FB-RULE-022) seeded into validation_rule_master |
| Geometry Rules | 22 RC rules (RC-001 to RC-022) seeded into geometry_reconciliation_master |
| Stage Gates | 10 gates (S1–S10) seeded into stage_gate_master |
| Audit Mode | APPEND-ONLY — no UPDATE or DELETE on audit tables. Enforced by SQLite BEFORE triggers. |
| PostgreSQL Mapping | SERIAL → INTEGER PRIMARY KEY AUTOINCREMENT ¦ JSONB → TEXT (JSON) ¦ TIMESTAMPTZ → TEXT ISO-8601 ¦ BOOLEAN → INTEGER 0/1 |
| Indexes | 24 indexes (IDX-001 to IDX-024) — all valid in SQLite. No CONCURRENTLY. Standard CREATE INDEX. |
| DB File Path | /data/steel_agent.db — LOCAL SSD ONLY. No network drive deployment. |

## 2. Table Creation Order (Dependency-Ordered DDL)

Execute DDL scripts in STRICT ORDER. Foreign key constraints require referenced tables to exist first.

| Task ID | Table Group | Tables | Owner | Priority |
| --- | --- | --- | --- | --- |
| DB-T01 | Field Dictionary | field_master, field_dependency_map, null_policy_master, alias_master | DB Team Lead | P1 — FIRST |
| DB-T02 | Module Registry | module_registry, controlled_value_master | DB Team Lead | P1 — FIRST |
| DB-T03 | Validation Rules | validation_rule_master, geometry_reconciliation_master, tolerance_master | DB Team Lead | P1 — FIRST |
| DB-T04 | Source Mapping | source_priority_master, source_mapping_master, conflict_rule_master, traceability_path_master | DB Team Lead | P2 |
| DB-T05 | Fallback Policies | fallback_rule_master, source_fallback_chain | DB Team Lead | P2 |
| DB-T06 | Stage Gates | stage_gate_master, stage_gate_field_map, stage_cascade_rule | DB Team Lead | P2 |
| DB-T07 | Override & Approval | override_rule_master, override_event_log, approval_request, approval_decision | DB Team Lead | P2 |
| DB-T08 | Project Runtime | project_master, project_file_registry, intake_sheet_registry, project_stage_status, stage_checkpoint | DB Team Lead | P3 |
| DB-T09 | Field Population | field_value_store, field_population_event | DB Team Lead | P3 |
| DB-T10 | Validation Results | validation_result, manual_review_trigger_master, manual_review_event | DB Team Lead | P3 |
| DB-T11 | Audit / Immutable | audit_event_log, field_extraction_log, correction_event_log, rule_proposal_log | DB Team Lead | P1 — WITH T01 |
| DB-T12 | Geometry | bay_geometry_master, member_registry, connection_master, bolt_group_master, built_up_section_master, crane_data_master | DB Team Lead | P3 |
| DB-T13 | Material / Section DB | steel_section_master, material_grade_master, material_grade_mapping_master, bolt_spec_master | DB Team Lead | P4 — SEED ONLY |
| DB-T14 | Benchmarks | benchmark_project_log, benchmark_defect_log | DB Team Lead | P4 |

## 3. PRAGMA Configuration (Mandatory — Every Connection)

CRITICAL: All PRAGMAs reset on connection close. Must be applied in init_connection() function on EVERY new SQLite connection.

| PRAGMA Setting | Value | Purpose |
| --- | --- | --- |
| PRAGMA journal_mode | WAL | Concurrent reads during writes — desktop multi-tab |
| PRAGMA synchronous | FULL | All writes flushed to disk — audit log integrity |
| PRAGMA foreign_keys | ON | Referential integrity across all 57 tables (set per connection) |
| PRAGMA integrity_check | Run at startup | Page corruption detection — halt if non-'ok' |
| PRAGMA busy_timeout | 5000 ms | Lock wait before SQLITE_BUSY |
| PRAGMA cache_size | -65536 (64MB) | Field dictionary + rule lookups performance |
| PRAGMA temp_store | MEMORY | Geometry reconciliation JOIN performance |
| PRAGMA wal_autocheckpoint | 1000 pages | Prevent unbounded WAL growth |
| PRAGMA page_size | 4096 | Set BEFORE first write only — OS block alignment |

Connection Initialization Code Pattern:

def init_connection(conn):

conn.execute('PRAGMA journal_mode = WAL;')

conn.execute('PRAGMA synchronous = FULL;')

conn.execute('PRAGMA foreign_keys = ON;')

conn.execute('PRAGMA busy_timeout = 5000;')

conn.execute('PRAGMA cache_size = -65536;')

conn.execute('PRAGMA temp_store = MEMORY;')

result = conn.execute('PRAGMA integrity_check;').fetchone()

if result[0] != 'ok': raise RuntimeError('DB integrity check FAILED — halt')

## 4. Trigger and Immutability Logic

| Table | Trigger Type | Behavior |
| --- | --- | --- |
| audit_event_log | BEFORE UPDATE, BEFORE DELETE | RAISE(ABORT, 'audit_event_log is append-only') — no updates or deletes permitted |
| field_extraction_log | BEFORE UPDATE, BEFORE DELETE | RAISE(ABORT) — parser output is immutable once written |
| correction_event_log | BEFORE UPDATE, BEFORE DELETE | RAISE(ABORT) — correction history is permanent |
| project_master.unit_system | BEFORE UPDATE OF unit_system | RAISE(ABORT, 'unit_system (F-006) is immutable after project creation') — enforces F-006 immutability |
| approval_decision | BEFORE UPDATE, BEFORE DELETE | RAISE(ABORT) — approval decisions are permanent and audit-logged |

## 5. Seed Data Load Plan

| # | Seed File | Target Table | Expected Rows |
| --- | --- | --- | --- |
| 01 | seed_01_standards.sql | design_standard_master | 4 rows |
| 02 | seed_02_roles_agents.sql | role_master, agent_registry | 7 + 15 rows |
| 03 | seed_03_field_master_196.csv | field_master | 196 rows (F-001 to F-196) |
| 04 | seed_03b_dependencies.csv | field_dependency_map | 39 rows (derived fields) |
| 05 | seed_04_rules_293.csv | validation_rule_master | 293 rows (R-001 → FB-RULE-022) |
| 06 | seed_05_rc_rules_22.csv | geometry_reconciliation_master | 22 rows (RC-001 to RC-022) |
| 07 | seed_06_tolerance_14.csv | tolerance_master | 14 rows (TOL-001 to TOL-014) |
| 08 | seed_07_overrides.csv | override_rule_master | 72 rows (R-200 to R-271) |
| 09 | seed_08_stage_gates.sql | stage_gate_master | 10 rows (S1–S10) |
| 10 | seed_09_fallback.csv | fallback_rule_master | 22 rows (FB-RULE-001 to FB-RULE-022) |
| 11 | seed_10_cv_values.csv | controlled_value_master | ~200 rows (CV-01 to CV-22) |
| 12 | seed_11_sections_grades.csv | steel_section_master, material_grade_master | Bulk — per design standard |
| 13 | seed_12_templates.csv | template_master | 50 reference job templates |

## 6. Local Backup and Restore

| Operation | Method | Schedule |
| --- | --- | --- |
| Daily Backup | sqlite3.connect(db_path).backup(dest_conn) → /backups/steel_agent_YYYYMMDD.db | Celery beat — daily 00:00 |
| Pre-Operation Backup | File copy → steel_agent_PRE_[operation]_YYYYMMDD.db before any bulk load or migration | Before each Phase load |
| Restore | Stop connections → replace steel_agent.db → restart → PRAGMA integrity_check; | On incident |
| SQL Dump | sqlite3 steel_agent.db .dump > steel_agent_YYYYMM.sql | Monthly |
| Audit Archive | When audit_event_log > 500k rows: export to archive DB. NEVER delete audit rows. | Annual |

## 7. Schema Build Validation Checklist

| ☐ | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | sqlite3 steel_agent.db ".tables" ¦ wc -w | 57 tables |
| 2 | SELECT COUNT(*) FROM field_master; | 196 |
| 3 | SELECT COUNT(*) FROM validation_rule_master; | 293 |
| 4 | SELECT COUNT(*) FROM geometry_reconciliation_master; | 22 |
| 5 | SELECT COUNT(*) FROM stage_gate_master; | 10 |
| 6 | SELECT COUNT(*) FROM override_rule_master; | 72 |
| 7 | SELECT COUNT(*) FROM tolerance_master; | 14 |
| 8 | SELECT COUNT(*) FROM fallback_rule_master; | 22 |
| 9 | PRAGMA integrity_check; | ok |
| 10 | INSERT into audit_event_log → UPDATE attempt | INSERT OK / UPDATE = ABORT |
| 11 | UPDATE project_master SET unit_system='imperial' WHERE unit_system='metric' | ABORT — immutability trigger fires |
| 12 | PRAGMA foreign_keys status check | ON (must re-set per connection) |

PROMPT 2 — RULE ENGINE CODE EXECUTION PACK

Output: IFS-P2-ENGINE-BUILD-20260424 | Owner: Backend Team Lead | Status: CODING READY

## 1. Rule Engine Build Summary

| Parameter | Value |
| --- | --- |
| Architecture | Stateless per invocation — SQLite is the only persistent state store |
| Rule Count | 293 semantic rules + 22 geometry reconciliation rules = 315 total rules loaded |
| Layer Count | 13 layers (L0 Source Pre-Check → L12 Fallback → L13 Geometry) |
| Hard Gates | S4 (AB Gate) and S5 (GA Gate) — HARD BLOCKING. Multi-role PM+DE quorum required for bypass. CANNOT be softened. |
| Override-Prohibited Fields | 28 fields (F-001, F-006, F-039, F-040, F-045, F-046, F-047, F-054, F-056, F-059, F-060, F-064, F-066, F-067, F-069, F-075, F-078, F-080, F-083–F-089, F-098, F-108, F-109) — NO override permitted ever. |
| Audit Requirement | Every rule execution → dual write to validation_result AND audit_event_log. 10 mandatory attributes. Missing any → INSERT rejected. |
| Auto-Fix Scope | ONLY: format-only (date, case, whitespace), normalisation-only (alias, unit), sequence-only. NEVER on governing engineering fields. |

## 2. Module-by-Module Coding Tasks

| Module | File | DB Tables | Coding Task | Priority |
| --- | --- | --- | --- | --- |
| rule_loader | rule_loader.py | validation_rule_master, geometry_reconciliation_master | Load 293+22 rules into memory. Filter by stage. Order by rule_type priority. | P1 — BUILD FIRST |
| engine_core | engine_core.py | project_stage_status, validation_result | Orchestrate L0–L13 layer sequence. Per-field blocker-skip logic. Aggregate gate result. | P1 |
| layer_00 to layer_13 | layer_00.py … layer_13.py | field_value_store, validation_result, source_priority_master | 13 layer files. Each file executes its rule subset. Strict order enforced by engine_core. | P1 |
| severity_handler | severity_handler.py | validation_result, audit_event_log, manual_review_event | Handle Informational/Warning/Error/Release-Blocker per action matrix. Block generation on Release-Blocker. | P1 |
| blocker_registry | blocker_registry.py | validation_result | In-memory accumulator for active blockers per project_uuid. Clear on gate PASS. | P1 |
| audit_writer | audit_writer.py | audit_event_log (append-only) | Write 10-attribute audit events. INSERT only — never UPDATE/DELETE. Validate all 10 attributes before write. | P1 — WITH rule_loader |
| fallback_executor | fallback_executor.py | source_fallback_chain, fallback_rule_master, field_value_store | Execute FB-RULE-001 to FB-RULE-022 in priority order. Log each fallback attempt. Escalate on blocked fallback. | P2 |
| approval_router | approval_router.py | approval_request, approval_decision, override_rule_master | Route override requests to correct approver role(s). Enforce quorum (PM+DE for S4/S5). 48-hr timeout escalation. | P2 |
| auto_fix_executor | auto_fix_executor.py | field_value_store, audit_event_log | Apply ONLY format/normalisation/sequence auto-fixes. NEVER on governing engineering fields. Log every fix. | P3 |

## 3. Layer Execution Sequence (STRICT — Do Not Reorder)

| L# | Layer Name | Rules | Severity Range | Key Behavior |
| --- | --- | --- | --- | --- |
| L0 | Source Priority Pre-Check | Source governance | Release-Blocker | P8 (Historical) on governing field → IMMEDIATE Release-Blocker. Skip L1–L12 for that field. |
| L1 | Completeness Validation | R-001 to R-028 | Release-Blocker | Mandatory fields null/empty → HALT downstream for that field |
| L2 | DataType Validation | R-029 to R-042 | Error / auto-fix | Type check. May normalise or block. |
| L3 | Unit Validation | R-043 to R-050 | Error | Unit suffix, system consistency. F-006 immutability enforced. |
| L4 | Enumeration Validation | R-051 to R-082 | Error | Check against controlled_value_master. Standard-branch aware (F-191). |
| L5 | Format Validation | R-083 to R-094 | Warning/Error | Naming conventions, uniqueness, code format. |
| L6 | Normalisation | R-095 to R-102 | Informational | Auto-apply case/whitespace/alias/date. Never blocks. Always logs. |
| L7 | Dependency Validation | R-103 to R-133 | Error | 39 derived fields: check deps resolved. Recalculate vs stored (0.01% tol). |
| L8 | Cross-Field Consistency | R-134 to R-161 | Error/Release-Blocker | Geometry, cross-output, safety-critical checks (R-153 crane, R-155 bolt). |
| L9 | Source Governance | R-162 to R-177 | Release-Blocker | Historical data prohibition. Conflict resolution. Fallback compliance. |
| L10 | Stage Gate Evaluation | R-178 to R-199 | Release-Blocker | HARD GATES S4+S5: block ALL downstream on fail. Multi-role bypass only. |
| L11 | Override Governance | R-200 to R-271 | Release-Blocker | 28 override-prohibited fields (F-001/F-006/F-039 etc). Reject all override attempts. |
| L12 | Fallback Policy Enforcement | FB-RULE-001 to FB-RULE-022 | Error/Release-Blocker | Enforce source_fallback_chain. Flag DERIVED_BROKEN, NULL_NO_DEFAULT. |
| L13 | Geometry Reconciliation | RC-001 to RC-022 | Critical/Release-Blocker | ACTIVE ONLY at S3, S4, S5, S7. DXF entity vs DB field comparison. Tolerance from tolerance_master. |

## 4. Interface Contracts

| Contract / Interface | Definition |
| --- | --- |
| GateResult | { gate_id: str, project_uuid: str, gate_status: 'PASS'¦'FAIL'¦'PASS_WITH_WARNINGS'¦'PASS_WITH_BYPASS', blocker_count: int, warning_count: int, evaluated_at: str (ISO8601), approved_by: List[str] } |
| RuleResult | { rule_id: str, field_id: str, result_status: 'PASS'¦'FAIL'¦'NOT_APPLICABLE', severity: str, generation_blocked: int, auto_fix_allowed: int, remediation: str, validated_at: str } |
| Rule Loading | load_rules_for_gate(gate_id, db_conn) → List[Rule] — ORDER BY rule_type enum rank ASC, rule_id ASC. Derived rules load AFTER their dependency rules. |
| Validation Write | write_validation_result(project_uuid, rule_id, field_id, result_status, severity, generation_blocked, remediation) → validation_result table INSERT |
| Audit Write | audit_writer.write(project_uuid, event_type, field_id, old_value, new_value, reason, approval_chain, stage_id) — 10 mandatory attributes. INSERT only. |

## 5. Unit Test Pack

| Test ID | Module | Test Case | Expected |
| --- | --- | --- | --- |
| UT-RE-001 | rule_loader | Load all 293 rules — verify count and no syntax errors | 293 rules in <2sec |
| UT-RE-002 | engine_core (L0) | P8 source on F-039 (governing) → Release-Blocker raised before L1 | Gate = FAIL immediately |
| UT-RE-003 | engine_core (L1) | Mandatory field F-001 null → L2–L10 skipped for that field | Skip confirmed in trace |
| UT-RE-004 | severity_handler | Release-Blocker result → generation blocked in validation_result | generation_blocked = 1 |
| UT-RE-005 | fallback_executor | FB-RULE-013: STAAD bolt grade missing → escalation to P5 Manual | Manual review trigger raised |
| UT-RE-006 | approval_router (L10) | S4 gate bypass request → requires PM + DE quorum (both) | Single approval insufficient |
| UT-RE-007 | approval_router (L11) | Override on F-039 (override-prohibited) → CANNOT_OVERRIDE | Immediate Release-Blocker |
| UT-RE-008 | audit_writer | Audit write with missing field_id (only 9 of 10 attributes) | INSERT rejected — R-193 |
| UT-RE-009 | engine_core (L13) | L13 invoked at S4 → RC-001 to RC-022 all evaluated | 22 RC rules executed |
| UT-RE-010 | engine_core (L13) | L13 invoked at S3 for non-designated stage — L13 skipped | 0 RC rules executed at S2 |

## 6. Sample Runtime Flow — Stage S4 (AB Hard Gate)

S4 runtime sequence for project Q-157-Palghar:

1. engine_core.run_gate('S4', project_uuid)

2. rule_loader.load_rules_for_gate('S4') → 84 rules loaded

3. L0: source priority check all governing fields → P8 = NONE → proceed

4. L1: completeness check → F-081 (bolt_diameter) NULL → Release-Blocker raised

blocker_registry.add_release_blocker(project_uuid, R-015_result)

F-081 skipped in L2–L12

5. L2–L9: remaining fields pass

6. L10: S4 hard gate eval → F-081 blocker active → gate_status = FAIL

fallback_executor: FB-RULE-013 invoked → STAAD bolt table incomplete

manual_review_trigger raised: T-010 (bolt grade manual input)

7. L11: no override_prohibited violations

8. L12: fallback chain logged — P1 attempted, P2 (MBS) checked, P5 (Manual) pending

9. L13: RC-001 to RC-022 geometry checks → RC-011 anchor bolt spacing mismatch

RC-011 → Release-Blocker → generation_blocked = 1

10. Aggregate: gate_status = FAIL | 2 Release-Blockers | 0 Warnings

11. project_stage_status UPDATE: S4 → FAIL

12. audit_event_log: GATE_EVALUATION event written with all 10 attributes

## 7. Build Risks and Controls

| Risk | Severity | Control |
| --- | --- | --- |
| Layer execution order bypassed by developer | CRITICAL | engine_core enforces strict sequence. Layer files do not call each other directly. |
| Auto-fix applied to governing engineering field | CRITICAL | auto_fix_executor checks field_master.is_override_prohibited before any fix. RAISE if prohibited. |
| S4/S5 hard gate bypassed by single approver | HIGH | approval_router.check_quorum() requires BOTH 'pm' AND 'design_engineer' in approval_decision rows. |
| Audit write fails silently | HIGH | audit_writer validates 10 attributes BEFORE INSERT. If missing → raise AuditIntegrityError, halt rule execution. |
| 293 rule load performance | MEDIUM | Performance target: <2 seconds. Indexed by stage_applies_to. Cache in memory for session. |

PROMPT 3 — PARSER ADAPTER BUILD PACK

Output: IFS-P3-PARSER-BUILD-20260424 | Owner: Parser Team Lead | Status: CODING READY

## 1. Parser Build Summary

| Parameter | Value |
| --- | --- |
| Approved Sources | MBS, STAAD, ETABS, Prota (DXF + PDF), DWG/DXF, PDF (text + image), RAR/ZIP |
| Priority Ladder | P1=STAAD > P2=MBS > P3=ETABS > P4=Prota DXF > P5=Prota PDF/Manual > P6=DWG/DXF > P7=PDF Text > P8=Image PDF (Historical=PROHIBITED for governing) |
| Conflict Resolution | Handled by ConflictResolver using conflict_rule_master — NOT inside individual parsers |
| Partial Extraction | VALID — parsers report what they found. Missing fields stay UNRESOLVED. Never guessed. |
| Write Path | Parser output → ConflictResolver → field_value_store INSERT + field_extraction_log INSERT (immutable) |
| OCR Confidence Cap | PDFTextParser: max 85%. PDFImageParser: max 75% (hard cap) → ALL fields trigger R-027 mandatory manual review |
| Historical Data | PROHIBITED for governing, derived, control, and output-only fields. FB-RULE-009 blocks any attempt. |

## 2. Adapter Skeleton Map

| Adapter | Priority | Library | Key Fields | Special Handling |
| --- | --- | --- | --- | --- |
| STAADParser | P1 | Custom Python keyword-delimited text parser | Grid, members, sections, lengths, loads, bolt data (F-039, F-063, F-081–F-089) | Bolt table frequently incomplete. FB-RULE-013/014/015 mandatory. NEVER infer connection type (R-162). |
| MBSParser | P2 | Custom XML/text parser (ElementTree) | Bay geometry, grid dims, building dims, section schedule, connection data (F-045–F-060) | MBS section names → IS808 lookup if name-only. Loads often absent → FB-RULE-016 ETABS fallback. |
| ETABSParser | P3 | openpyxl + pandas (Excel export) | Story levels, elevations, support reactions, member-to-grid mapping (F-172) | FB-RULE-018: >20% unmapped members → MEMBER_GRID_MAPPING_INCOMPLETE flag. Block. |
| ProtaParser | P4/P5 | ezdxf (DXF geometry) + pdfplumber (PDF loads) | Grid lines, column positions, member lines, levels, loads, reactions | DXF = P4. PDF = P5 (loads/reactions). Prota PDF absent → FB-RULE-022 → AB generation blocked. |
| CADParser | P6 | ODA File Converter (DWG→DXF) + ezdxf | Grid lines, text annotations, member marks, dimensions | DWG R14 or older → escalate to IT (ODA may fail). ZIP-protected → block + escalate. |
| PDFTextParser | P7 | pdfplumber (text + table extraction) | Secondary data only. Never overrides P1–P6 for governing/engineering fields. | Confidence cap: 85%. Always flag PDF_FALLBACK_APPLIED. PDF cannot override structured data (R-165). |
| PDFImageParser | P8 | PyMuPDF (fitz) + Tesseract OCR | Last resort only. Image/scanned PDFs. | Confidence HARD cap: 75% (triggers R-027 mandatory manual review on ALL extracted fields). Never auto-populate governing fields. |
| ArchiveExtractor | Pre-parser | zipfile + rarfile (Python stdlib + rarfile lib) | Recursive extraction. Returns list of file paths for parser_router. | Nested archives: recurse. Password-protected: detect, escalate IT immediately. No extraction attempt. |

## 3. Common Parser Interface

All 7 adapters implement the IParser interface:

class IParser(ABC):

@abstractmethod

def parse(self, file_path: str, project_uuid: str) -> ParserOutput:

'''Parse file → normalized ParserOutput with FieldExtractions'''

def write_to_db(self, output: ParserOutput, db_conn) -> None:

'''Write FieldExtractions to field_extraction_log (immutable) via extraction_logger'''

'''ConflictResolver then selects governing value → field_value_store'''

## 4. Normalised Output Contract — FieldExtraction Schema

| FieldExtraction Attribute | Type | Mandatory? | Description |
| --- | --- | --- | --- |
| field_id | str | YES | F-001 to F-196 — must map to field_master |
| value | str | YES | Normalised string value (post-normaliser) |
| raw_value | str | YES | Original raw string before normalisation (for audit) |
| confidence_score | int 0–100 | YES | Capped: PDF text ≤ 85, OCR ≤ 75. Structured parsers typically 90–98. |
| source_type | str | YES | STAAD ¦ MBS ¦ ETABS ¦ Prota ¦ DXF_Generic ¦ PDF_Text ¦ PDF_Image |
| priority_rank | int 1–8 | YES | Parser priority rank (P1=highest, P8=lowest) |
| extraction_method | str | YES | structured_keyword ¦ table_lookup ¦ text_regex ¦ OCR ¦ derived |
| status | str | YES | POPULATED ¦ UNRESOLVED ¦ DERIVED_BROKEN — NEVER guessed |
| flags | List[str] | Conditional | PDF_FALLBACK_APPLIED ¦ OCR_USED_MANDATORY_REVIEW ¦ FB-RULE-xxx etc. |
| member_ref | str ¦ None | If member-scoped | Member ID if extraction is member-scoped (e.g. F-063 per member) |

## 5. Failure and Escalation Handling

| Failure Type | Flag Raised | Escalation Path | Rule Reference |
| --- | --- | --- | --- |
| STAAD bolt table incomplete (grade/spacing absent) | FB-RULE-013/014/015 | Manual review T-010. Detailing Lead → DE if unresolved. | R-162, FB-RULE-013 |
| ETABS >20% members unmapped to grid | FB-RULE-018 | MEMBER_GRID_MAPPING_INCOMPLETE. Detailing Lead reconciliation. | FB-RULE-018 |
| Prota PDF absent (no loads/reactions) | FB-RULE-022 | AB generation blocked. PM warned on project creation. | FB-RULE-022 |
| MBS loads absent — no geometry source fallback | FB-RULE-016 | Fallback: ETABS (P3). If absent: P5 Manual + DE required. | FB-RULE-016 |
| OCR image quality poor / unreadable | OCR_USED_MANDATORY_REVIEW | All extractions confidence ≤ 75. R-027 manual review mandatory. | R-027, R-168 |
| ZIP/RAR password protected | ARCHIVE_ENCRYPTED | Immediate IT escalation. No extraction attempted. | Archive policy |
| Built-up section — name only, no plate dims | FB-RULE-021 | Plate schedule from Design Engineer mandatory. | FB-RULE-021 |
| DWG ODA converter fail (R14 or older) | DWG_CONVERSION_FAILED | Detect file version. Escalate IT. Do not attempt manual parse. | CAD policy |

## 6. Parser Unit Test Matrix (73 Tests Total)

| Test ID | Adapter | Scenario | Expected Outcome |
| --- | --- | --- | --- |
| PT-001 | STAADParser | STAAD file: bolt table has diameter only, no grade | F-081 = POPULATED, F-082 = UNRESOLVED. FB-RULE-013 flag. No default inserted. |
| PT-002 | ETABSParser | 25% members unmapped to grid | FB-RULE-018 flag. MEMBER_GRID_MAPPING_INCOMPLETE. Detailing Lead escalation. |
| PT-003 | ConflictResolver | STAAD grid spacing 6000mm vs PDF grid 7000mm | STAAD (P1) wins. PDF (P7) logged as CONFLICT. R-165 logged. |
| PT-004 | PDFImageParser | Image PDF — poor quality scan | All extractions confidence <= 75. OCR_USED_MANDATORY_REVIEW flag. R-027 triggered. |
| PT-005 | ProtaParser | DXF provided, Prota PDF absent | FB-RULE-022 flag. LOADS_PENDING. AB generation blocked. |
| PT-006 | MBSParser | Built-up section name only (no plate dims) | FB-RULE-021 flag. Plate schedule from DE mandatory. |
| PT-007 | ArchiveExtractor | ZIP file with password protection | Detection: encrypted archive. Immediate IT escalation. No extraction. |
| PT-008 | UnitNormaliser | Input: '6.0M', 'KG500', '1234mm' | Output: '6000', '500', '1234' (normalised numeric, suffix stripped) |

Full test matrix: 12 STAAD + 8 MBS + 6 ETABS + 6 Prota + 4 PDF text + 3 OCR/image + 4 archive + 8 conflict resolution + 10 normalisation + 12 fallback chain = 73 tests

## 7. SQLite Write Path Design

ParserOutput (from adapter)

└─→ ConflictResolver.resolve(extractions_list, field_id, db_conn)

├─ Checks conflict_rule_master for field conflict policy

├─ Applies source priority (P1 > P2 > ... > P8)

├─ Logs CONFLICT event if multiple sources disagree

└─→ writes governing FieldExtraction to:

├─ field_extraction_log (INSERT — IMMUTABLE — all extractions)

└─ field_value_store (INSERT/UPDATE — governing value only)

attrs: project_uuid, field_id, value, source_type, priority_rank,

confidence_score, extraction_method, populated_at

PROMPT 4 — UI / AUDIT SHELL BUILD PACK

Output: IFS-P4-UI-BUILD-20260424 | Owner: UI/Frontend Team Lead | Status: CODING READY

## 1. UI Shell Summary

| Parameter | Value |
| --- | --- |
| Shell Scope | Control and visibility shell — not design reinterpretation. Exposes stage status, blockers, approvals, overrides, confidence, source, audit history. |
| Total Screens | 14 screens (UI-S01 to UI-S14) — 8 mandatory in Phase 5 shell, 6 supporting |
| Roles | 8 roles: drafter, checker, detailing_lead, design_engineer, pm, document_controller, qc_lead, it_admin |
| Real-Time Updates | FastAPI WebSocket — gate status, approval queue, pipeline progress update without page refresh |
| Blocker Visibility | MANDATORY: Active Release-Blockers show as RED badge in header bar on EVERY project screen. Cannot be hidden or dismissed. |
| Audit Read-Only Rule | Audit Trail Viewer (UI-S08) is PERMANENTLY READ-ONLY for all roles. No edit, delete, or hide controls ever rendered. |
| Audit Write on Every UI Action | Every click on APPROVE, REJECT, SUBMIT, OVERRIDE → audit_event_log INSERT before action is applied. UI displays confirmation: 'Logging to permanent audit trail...' |
| Override Prohibited Display | For override-prohibited fields: OVERRIDE button is replaced by 'NOT ALLOWED — Override Prohibited' badge. Button never rendered. |

## 2. Screen List and Purpose

| Screen ID | Screen Name | Primary Tables | Key Purpose |
| --- | --- | --- | --- |
| UI-S01 | Project Dashboard | project_master, project_stage_status | Project list, current stage, active blockers count. Entry point for all roles. |
| UI-S02 | File Upload & Classification | project_file_registry, intake_sheet_registry | Upload design files. Auto-classify by parser priority. Trigger ingestion pipeline. |
| UI-S03 | Stage Status Board | project_stage_status, stage_gate_master, stage_checkpoint | S1–S10 gate status display. Real-time via WebSocket. PASS/FAIL/BLOCKED badges. |
| UI-S04 | Validation Result View | validation_result, validation_rule_master | Full rule-by-rule result list. Filter by severity. Release-Blocker rows highlighted RED. |
| UI-S05 | Blocker View | validation_result WHERE generation_blocked=1 | ACTIVE Release-Blockers only. Visible on ALL project screens in header bar. Cannot be dismissed. |
| UI-S06 | Override Request View | override_rule_master, override_event_log, approval_request | Submit override request. Shows current value + source. Override-prohibited = NOT ALLOWED badge. |
| UI-S07 | Approval Queue | approval_request, approval_decision | Pending approvals for override, gate bypass, release. Role-filtered. APPROVE/REJECT actions. |
| UI-S08 | Audit Trail Viewer | audit_event_log, field_extraction_log | READ-ONLY. Filterable by event type, field, date, agent. Permanent. Cannot be edited. |
| UI-S09 | Source/Confidence Panel | field_value_store, source_priority_master | Per-field: current value, source type, priority rank, confidence %, extraction method. |
| UI-S10 | Manual Review Queue | manual_review_event, manual_review_trigger_master | Escalated fields requiring manual review. Resolve entry by authorized role. |
| UI-S11 | Field Population Viewer | field_value_store, field_master | All 196 fields with current values, status, source. Edit-restricted per role and field governance. |
| UI-S12 | Benchmark Dashboard | benchmark_project_log, benchmark_defect_log | Accuracy metrics per output class. Defect pattern detection. Pass rate per gate. |
| UI-S13 | Project Creation / Intake | project_master, intake_sheet_registry | Create project. Unit system set here — IMMUTABLE warning displayed. File upload triggered. |
| UI-S14 | Release Control | approval_request WHERE type='RELEASE' | Final S10 gate release. DE + PM + QC required. Zero blockers mandatory. |

## 3. Role-Based Visibility Rules

| Screen | Drafter | Checker | Det.Lead | Design Eng | PM | Doc Ctrl | QC Lead | IT Admin |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Dashboard | View | View | View+Edit | View | View | View | View | View |
| Stage Status Board | View | View | View | View+Act | View+Act | View | View | View |
| Validation Results | View | View | View | View+Act | View | View | View | View |
| Blocker View | View | View | View | View | View | View | View | View |
| Override Request | Pres.only | Review | Subm+App | Subm+App | Co-App | — | — | — |
| Approval Queue | — | — | — | APPROVE | APPROVE | — | — | — |
| Audit Viewer | View | View | View | View | View | View | View | Full |
| Source/Conf. Panel | View | View | View | View | View | View | View | View |
| Release Control | — | — | — | Recommend | Recommend | Submit | Must Pass | — |

## 4. Mandatory Widgets for Release-Blocker Visibility

The following widgets are MANDATORY on every screen within a project context:

Header Bar Blocker Badge — Query: SELECT COUNT(*) FROM validation_result WHERE project_uuid=? AND generation_blocked=1 AND result_status='FAIL'

Display: If count > 0 → RED banner: '🔴 N RELEASE BLOCKERS [View ▸]' linked to UI-S05

Display: If count = 0 → GREEN: '✅ No Active Blockers'

Stage Indicator — Current active gate (S1–S10) with PASS/FAIL/IN-PROGRESS badge always visible in header

## 5. Event Flow Map

| Event | Trigger | Flow |
| --- | --- | --- |
| Override Submission | User clicks SUBMIT OVERRIDE on UI-S06 | Validate required fields filled → INSERT approval_request → audit_event_log write → notification to approver role → approval_request shows PENDING in UI-S07 |
| Approval Decision | Approver clicks APPROVE/REJECT in UI-S07 | Validate justification present → INSERT approval_decision → check quorum (approval_router) → if quorum: UPDATE approval_request status=APPROVED → unblock gate → audit write APPROVAL_GRANTED → WebSocket push to UI-S03 |
| Gate Status Refresh | Engine completes gate evaluation / manual trigger by DE | Engine writes to project_stage_status → WebSocket event broadcast → UI-S03 badge updates in real-time (no page refresh) → UI-S05 header badge updates on all screens |
| Benchmark Result Display | Project closure / benchmark job completion | benchmark_project_log INSERT → UI-S12 refresh → accuracy bar charts update → defect pattern alert if field appears in >3 consecutive projects |
| Blocker Alert (Header) | ANY Release-Blocker in validation_result | Real-time: blocker_count query on load of every screen. Red badge in header: '🔴 N RELEASE BLOCKERS [View ▸]'. Badge links to UI-S05. |

## 6. Deferred UI Register

| Deferred Item | Reason | Phase Target |
| --- | --- | --- |
| PDF drawing preview panel | Not required for gate control — viewing only | Phase 6 |
| Rule proposal submission UI | Rule register is frozen in Phase 5. Proposals logged not acted upon. | Phase 7 — post 50 reference jobs |
| Advanced benchmark analytics (trend charts) | Basic dashboard in scope. Trend analysis deferred. | Phase 7 |
| Multi-project bulk status view | Single project view in scope for Phase 5 shell. | Phase 6 |
| Email notification system | WebSocket in-app alerts sufficient for Phase 5. Email deferred. | Phase 6 |

## 7. Build Acceptance Checklist

| ☐ | Acceptance Criterion | Test Method |
| --- | --- | --- |
| 1 | UI startup loads project state from SQLite without hang | Load test — 5 projects simultaneously |
| 2 | Release-Blocker appears in header RED badge on all 14 screens | Inject test blocker → navigate all screens |
| 3 | Override-prohibited field shows NOT ALLOWED badge, not OVERRIDE button | Test F-039 (grid spacing) — override button absent |
| 4 | Approval queue shows pending request within 2 seconds of submission | Submit test override → check queue latency |
| 5 | Single approver cannot complete S4/S5 gate bypass (quorum required) | Approve as PM only → gate remains FAIL |
| 6 | Audit trail UPDATE attempt fails — viewer is read-only for all roles | Attempt DB UPDATE from IT Admin role → ABORT |
| 7 | WebSocket gate status updates without page refresh | Run engine gate eval → observe live UI-S03 change |
| 8 | Source and confidence visible on every field in UI-S09 | Check: source_type, priority_rank, confidence_score displayed |

MASTER BLOCKER LIST — AS OF 24 APRIL 2026

BLK-001 to BLK-003: Phase-Level Blockers (Critical) | BLK-004 to BLK-007: Build-Day Blockers (High)

| ID | Blocker Description | Impact | Owner | Target Date |
| --- | --- | --- | --- | --- |
| BLK-001 | IV-2.0.0 Integration Layer NOT FROZEN — no unified specification linking P4 Schema → P5 Engine → P6 Parser → P7 UI | Parser, Engine, UI layers not integrated. 13 integration requirements undefined. Phase 6 cannot start. | Chief Architect | 2026-04-29 |
| BLK-002 | BJ-010 Concurrency Benchmark NOT EXECUTED — SQLite WAL mode unvalidated under concurrent Parser + Engine loads. 6 scenarios (A–F) untested. | Unknown desktop performance envelope. Phase 6 deployment risk if WAL mode fails under load. | QA Lead | 2026-05-03 |
| BLK-003 | CCB Roster NOT CONFIRMED — 8 voting roles identified but no named members with written commitment. No formal governance authority. | No authorized body to sign off Phase 5→6 transition. Unilateral decisions risk design drift. | Program Manager | 2026-04-25 |
| BLK-004 | seed_03_field_master_196.csv NOT YET EXPORTED — 196 rows from MasterDB v3+ need to be extracted and formatted as seed CSV for DB team. | DB team cannot complete seed data load without this file. Blocks Step 3 of seed sequence. | DB Team Lead | 2026-04-25 |
| BLK-005 | seed_04_rules_293.csv NOT YET EXPORTED — 293 rules from Rule Register need to be extracted and formatted as seed CSV. | Engine team cannot build rule_loader.py without authoritative rule seed file. | DB Team Lead | 2026-04-25 |
| BLK-006 | ODA File Converter install NOT CONFIRMED on build workstations. CADParser (P6 adapter) requires ODA CLI tool at /usr/local/bin/ODAFileConverter. | CADParser will fail on all DWG files if ODA not installed. DWG conversion blocked. | IT Admin | 2026-04-26 |
| BLK-007 | Tesseract OCR install NOT CONFIRMED on build workstations. PDFImageParser requires pytesseract + Tesseract binary. | Image PDF parsing (P8 adapter) will fail without Tesseract. Scanned drawings blocked. | IT Admin | 2026-04-26 |

## Resolution Summary

| ID | Resolution Action | Definition of Done | Notes |
| --- | --- | --- | --- |
| BLK-001 | Define IV-2.0.0 frozen specification: 13 requirements with acceptance criteria and owner sign-offs | All 13 requirements documented + signed. CCB approved. | 2–3 FTE architects. 6 days. This unblocks P6 and P7 completion. |
| BLK-002 | Execute BJ-010: 6 benchmark scenarios A–F. Validate WAL mode under concurrent load. Publish PASS/FAIL report. | Report published. WAL <100MB confirmed. All 6 scenarios pass. | QA Lead leads. 2 days execution after BLK-001 resolved. |
| BLK-003 | Program Manager names 8 CCB voting members. Written commitment obtained. Charter meeting held. | Roster document signed. Charter meeting minutes published. | Must complete before Phase 5 → 6 Go/No-Go on 2026-05-06. |
| BLK-004/005 | DB Team Lead exports 196 fields and 293 rules from MasterDB v3+ to seed CSV format | seed_03 and seed_04 files pass count assertions (196 and 293 rows) | Can be done in parallel with BLK-001 resolution. |
| BLK-006/007 | IT Admin installs ODA File Converter and Tesseract OCR on all build workstations | Test: ODAFileConverter --version returns OK. tesseract --version returns OK. | Simple install. 1 hour task. |

OWNER-WISE CODING ACTION SHEET — 24 APRIL 2026

All actions below are implementation-ready. Execute in dependency order. See Blocker List for prerequisites.

| Action ID | Action | Definition of Done | Blockers | Target |
| --- | --- | --- | --- | --- |
| DB TEAM LEAD — Database Build |  |  |  |  |
| DB-A01 | Create SQLite database. Run DDL scripts in dependency order (Table Groups A → S). Set PRAGMA page_size=4096 FIRST. | 57 tables created. PRAGMA integrity_check = ok. | None | 2026-04-26 |
| DB-A02 | Implement immutability triggers on audit_event_log, field_extraction_log, correction_event_log, approval_decision. Implement unit_system BEFORE UPDATE trigger. | INSERT OK. UPDATE/DELETE = ABORT. Unit system trigger fires. | None | 2026-04-26 |
| DB-A03 | Export 196 fields from MasterDB v3+ → seed_03_field_master_196.csv. Export 293 rules → seed_04_rules_293.csv. | CSV files: 196 rows, 293 rows. Count assertions pass. | BLK-004, BLK-005 | 2026-04-25 |
| DB-A04 | Execute seed data load sequence (26 files). Run post-load count assertions (9 checks). | All 9 count assertions pass. DB ready for engine team. | DB-A03 required first | 2026-04-27 |
| DB-A05 | Implement daily backup Celery task. Test pre-operation backup + restore procedure. | Backup created. Restore verified. PRAGMA integrity_check post-restore = ok. | None | 2026-04-28 |
| BACKEND TEAM LEAD — Rule Engine Build |  |  |  |  |
| BE-A01 | Build audit_writer.py first. Implement 10-attribute validation. INSERT-only mode. Test: INSERT OK, UPDATE = AuditIntegrityError. | audit_writer.write() succeeds. Missing attribute raises error. | DB-A01 required | 2026-04-26 |
| BE-A02 | Build rule_loader.py. Load 293 rules + 22 RC rules. Stage filter. Dependency ordering for derived field rules. | 293+22 rules load in <2 seconds. No syntax errors. Stage filter confirmed. | DB-A04 required | 2026-04-27 |
| BE-A03 | Build engine_core.py. Implement strict L0→L12→L13 sequence. Per-field blocker-skip logic. | Layer order test passes. Blocker-skip verified (field with L1 blocker skips L2–L10). | BE-A02 | 2026-04-27 |
| BE-A04 | Build layer_00.py through layer_13.py. Each layer executes its rule subset only. L13 checks stage gate before executing. | All 13 layer files execute in isolation. L13 skips for non-designated gates. | BE-A03 | 2026-04-28 |
| BE-A05 | Build severity_handler.py. Implement action matrix (Informational/Warning/Error/Release-Blocker). Block generation on Release-Blocker. | Release-Blocker → generation_blocked=1 in validation_result. Escalation triggered. | None | 2026-04-28 |
| BE-A06 | Build approval_router.py. Quorum check for S4/S5. 48-hour timeout escalation. override-prohibited field guard (28 fields). | Single PM approval insufficient for S4. Override of F-039 returns CANNOT_OVERRIDE. | None | 2026-04-29 |
| BE-A07 | Build fallback_executor.py. Execute FB-RULE-001 to FB-RULE-022 in source priority order. Log each fallback attempt to audit. | FB-RULE-013 test: STAAD bolt grade missing → escalation to P5 Manual triggered. | DB-A04 | 2026-04-29 |
| BE-A08 | Run all 10 unit tests (UT-RE-001 to UT-RE-010). Fix any failures before parser team integration. | 10/10 unit tests PASS. Engine sign-off from Backend Team Lead. | BE-A01 to BE-A07 | 2026-04-30 |
| PARSER TEAM LEAD — Parser Adapter Build |  |  |  |  |
| PA-A01 | Build normaliser modules: unit_normaliser.py, alias_resolver.py, date_normaliser.py, case_normaliser.py. Test: '6.0M' → '6000', 'KG500' → '500'. | Normaliser unit tests: 10 cases pass. | None | 2026-04-26 |
| PA-A02 | Build extraction_logger.py (immutable field_extraction_log writes) and conflict_resolver.py (uses conflict_rule_master). | Extraction log INSERT OK. UPDATE = ABORT. Conflict resolver: P1 wins vs P7 (PT-003). | DB-A01 | 2026-04-27 |
| PA-A03 | Build STAADParser (P1). staad_main.py + member_table + bolt_table + load_extractor. Implement FB-RULE-013/014/015. | PT-001 passes: bolt grade absent → UNRESOLVED, FB-RULE-013 flagged, no default inserted. | PA-A01 | 2026-04-27 |
| PA-A04 | Build MBSParser (P2) with IS808 section name lookup. ETABSParser (P3) with >20% mapping threshold check. | PT-002 passes: >20% unmapped → FB-RULE-018 flag. | PA-A01 | 2026-04-28 |
| PA-A05 | Build ProtaParser (P4/P5), CADParser (P6), PDFTextParser (P7), PDFImageParser (P8). Implement confidence caps. | PT-004: image PDF all fields ≤75. PT-005: Prota PDF absent → FB-RULE-022. PT-003: P1 beats P7. | ODA + Tesseract installed (BLK-006/007) | 2026-04-29 |
| PA-A06 | Build ArchiveExtractor (ZIP+RAR). Implement recursive extraction. Password protection detection → IT escalation. | PT-007: encrypted archive → escalation. No extraction attempted. | None | 2026-04-28 |
| PA-A07 | Run all 73 parser unit tests via parser_test_runner.py. Fix failures. Sign off parser pack. | 73/73 tests PASS. Parser Team Lead sign-off. | PA-A01 to PA-A06 | 2026-04-30 |
| UI/FRONTEND TEAM LEAD — Desktop Shell Build |  |  |  |  |
| UI-A01 | Implement SQLite connection initializer in UI layer. Apply all 7 PRAGMA settings. Bind project_master + project_stage_status to UI state. | UI startup loads project state in <1s. PRAGMA settings confirmed active. | DB-A01 | 2026-04-27 |
| UI-A02 | Implement Release-Blocker header badge on ALL screens. Query: validation_result WHERE generation_blocked=1. Red badge if count>0. Links to UI-S05. | Inject test blocker. Badge appears on ALL 14 screens. | DB-A01 | 2026-04-27 |
| UI-A03 | Build UI-S01 (Project Dashboard), UI-S03 (Stage Status Board), UI-S05 (Blocker View). WebSocket integration for real-time gate status. | Dashboard loads. Stage board updates via WebSocket (no page refresh). Blocker view filters correctly. | BE-A03 (engine must emit WS events) | 2026-04-28 |
| UI-A04 | Build UI-S06 (Override Request) + UI-S07 (Approval Queue). Override-prohibited fields: show NOT ALLOWED badge, not button. | F-039: NO override button. F-063: override form present. Approval queue: role-filtered. | BE-A06 | 2026-04-28 |
| UI-A05 | Build UI-S08 (Audit Trail Viewer) — READ-ONLY, no edit controls rendered for any role. | All roles: no edit/delete buttons in viewer. Immutability notice displayed. | DB-A01 | 2026-04-29 |
| UI-A06 | Build UI-S09 (Source/Confidence Panel), UI-S04 (Validation Results), UI-S11 (Field Population). Role-access matrix enforced. | Source type, priority rank, confidence % visible per field. Role access matrix verified. | DB-A04 (field values seeded) | 2026-04-29 |
| UI-A07 | Run 8 UI acceptance criteria tests (Build Acceptance Checklist). Fix failures. Frontend sign-off. | 8/8 acceptance tests PASS. UI/Frontend Team Lead sign-off. | UI-A01 to UI-A06 | 2026-04-30 |
| QA LEAD — Integration Testing and Benchmark Execution |  |  |  |  |
| QA-A01 | Execute BJ-010 benchmark: 6 scenarios (A–F) for concurrent Parser + Engine loads. Validate WAL mode performance. Publish PASS/FAIL report. | All 6 scenarios pass. WAL mode confirmed <100MB on concurrent load. | BLK-002 — pending schedule | 2026-05-03 |
| QA-A02 | Run end-to-end integration test: Mock intake → Parser → Engine S1 → UI displays PASS/FAIL. Full S1–S10 lifecycle test. | E2E test: PASS. ≥50 audit entries generated in lifecycle. | All team sign-offs required | 2026-05-04 |
| PROGRAM MANAGER — Governance and Phase Transition |  |  |  |  |
| PM-A01 | Confirm 8 CCB voting members with written commitment. Publish roster. Schedule charter meeting. | Roster signed. Charter meeting held. Minutes published. | BLK-003 | 2026-04-25 |
| PM-A02 | Coordinate Chief Architect to define IV-2.0.0 Integration Layer specification (13 requirements). | IV-2.0.0 frozen. All 13 requirements with acceptance criteria and owner sign-offs. | BLK-001 | 2026-04-29 |
| PM-A03 | Schedule Phase 5 → 6 Go/No-Go CCB meeting. Confirm date 2026-05-06. | CCB meeting scheduled. All team leads confirmed as attendees. | PM-A01 | 2026-04-28 |
| IT ADMIN — Environment Setup |  |  |  |  |
| IT-A01 | Install SQLite on all build workstations. Confirm no PostgreSQL install required (TDN-DB-001). | sqlite3 --version returns OK on all workstations. | None | 2026-04-25 |
| IT-A02 | Install ODA File Converter CLI tool at /usr/local/bin/ODAFileConverter on all workstations. | ODAFileConverter --version returns OK. | BLK-006 | 2026-04-26 |
| IT-A03 | Install Tesseract OCR + pytesseract Python package on all build workstations. | tesseract --version + python -c 'import pytesseract' both return OK. | BLK-007 | 2026-04-26 |
| IT-A04 | Configure /data/ directory on LOCAL SSD for SQLite DB. No network drive path. Set file permissions: app user only. | DB path confirmed local SSD. Network path blocked. | None | 2026-04-26 |

APPROVAL STATUS — ALL PACKS

| Pack | Output ID | Owner | Status | Sign-Off Required By |
| --- | --- | --- | --- | --- |
| Schema Build Pack | IFS-P1-SCHEMA-BUILD-20260424 | DB Team Lead | PENDING CCB | Saturday CCB |
| Rule Engine Code Pack | IFS-P2-ENGINE-BUILD-20260424 | Backend Team Lead | PENDING CCB | Saturday CCB |
| Parser Build Pack | IFS-P3-PARSER-BUILD-20260424 | Parser Team Lead | PENDING CCB | Saturday CCB |
| UI Shell Build Pack | IFS-P4-UI-BUILD-20260424 | UI/Frontend Team Lead | PENDING CCB | Saturday CCB |
| Blocker List | IFS-BLOCKERS-20260424 | Program Manager | ACTIVE — 7 open | Ongoing |
| Owner Action Sheet | IFS-ACTIONS-20260424 | All Team Leads | ISSUED — BEGIN CODING | Per action date |

CROSS-CONSISTENCY NOTE: All 4 build packs reference MasterDB v3+ as the sole baseline. All field IDs (F-001 to F-196), rule IDs (R-001 to R-271, FB-RULE-001 to FB-RULE-022, RC-001 to RC-022), module IDs (M-01 to M-58), and stage gate IDs (S1–S10) are preserved exactly as defined in MasterDB v3+. No redesign. No ID changes. Build artifacts only.

END OF MASTER BUILD EXECUTION PACK — IFS-BUILD-EXEC-20260424