Automated Reporting Layer Pack

Reporting Architecture Note • Daily/Weekly/Monthly Templates • Implementation Prompt Pack

1. Reporting Architecture Note

Purpose: create an automated reporting layer that generates Daily, Weekly, and Monthly reports directly from system state before close of day, reducing dependence on coordinator-written summaries.

System-of-record inputs: validation_result, audit_event_log, project_stage_status, field_value_store, source_fallback_chain, manual_review_event, defect log, benchmark_project_log.

Daily report becomes mandatory before end-of-day close.

Coordinator note becomes commentary only; automated report becomes the official operational record.

All reports must be tied to project_uuid, build/baseline version, run date, and if applicable benchmark_job_id.

2. Reporting Flow

Collect raw state from SQLite tables and generated evidence artifacts.

Aggregate execution metrics by lane, gate, component, rule severity, and source type.

Generate Daily report before EOD freeze.

Generate Weekly roll-up from Daily reports and source tables.

Generate Monthly management report from Weekly aggregates and benchmark/defect history.

Export reports in readable format plus CSV/Excel-compatible extracts.

3. Daily Report Field Template

Header: date, project_uuid, build version, generated_at, generated_by.

Execution Summary: tasks run, rules evaluated, gates touched, re-runs triggered.

Lane Summary: Lane 1–4 status, completed, in-progress, blocked.

Gate Snapshot: S1–S10 status and blockers.

Severity Summary: informational / warning / error / release-blocker counts.

Top Blockers: rule IDs, field IDs, component owner, target date.

Manual Review Summary.

Source/Fallback Summary.

Defect Summary.

Next-Day Critical Path.

4. Weekly Report Field Template

Week range, build version, active jobs.

Throughput and close discipline.

Gate pass/fail/re-run trend.

Recurring blockers by rule, field, source type, and component.

Parser stability by source.

Fallback usage trend.

Defects opened vs closed and SLA breaches.

Benchmark readiness movement.

Top 10 improvement areas.

Version improvement backlog.

5. Monthly Report Field Template

Month, build lineage, projects/jobs covered.

System effectiveness score.

Component health: DB, Rule Engine, Parser, UI, Reporting, Benchmark Ops.

Root-cause analysis by field, source authority, UI/workflow, export, manual review.

Benchmark history and evidence compliance.

Performance overview by stage/gate where available.

Improvement register for next version.

Management summary and release-readiness view.

6. Prompt Pack to Implement the Automated Reporting Layer

Prompt 1 — Reporting Schema and Output Contract

Objective: Define the schema, naming convention, storage path, and output contract for the automated reporting layer.

Mandatory Tasks

Define report types: Daily, Weekly, Monthly.

Define required tables and log sources each report reads from.

Define output file formats and naming standards.

Define storage folders and retention rules.

Define report identifiers and linkage to project_uuid/build version.

Output Format

Reporting Schema Summary

Data Source Matrix

Output Naming Standard

Retention / Storage Plan

Open Gaps

Strict Rules

Keep Daily report generation mandatory before EOD close.

Use current baseline tables first; flag any new table requirement explicitly.

Prompt 2 — Daily Report Generator Design

Objective: Design the Daily automated report generator using system-of-record tables and evidence outputs.

Mandatory Tasks

Map Daily report sections to exact table/query sources.

Define daily aggregation logic for gates, blockers, severities, re-runs, manual reviews, and defects.

Define lane-level rollup logic.

Define next-day critical-path extraction logic.

Define failure behavior if required data is missing.

Output Format

Daily Generator Summary

Section-to-Query Mapping

Daily KPI List

Failure Handling Rules

Ready-for-Implementation Decision

Strict Rules

Do not let the Daily report depend on coordinator narrative.

Use system data first and human note only as optional commentary.

Prompt 3 — Weekly Report Generator Design

Objective: Design the Weekly roll-up generator for trend analysis and recurring-problem identification.

Mandatory Tasks

Define how Daily reports and source tables roll into the Weekly report.

Define trend metrics for blockers, defects, fallback usage, parser stability, and gate outcomes.

Define recurring issue extraction logic.

Define weekly performance score / status logic.

Output Format

Weekly Generator Summary

Trend Metric Definitions

Recurring-Issue Logic

Weekly KPI List

Ready-for-Implementation Decision

Strict Rules

Weekly report must be trend-oriented, not seven Daily reports pasted together.

Prompt 4 — Monthly Management Report Generator Design

Objective: Design the Monthly management report for performance review and next-version planning.

Mandatory Tasks

Define monthly system health, benchmark history, root cause, and improvement backlog sections.

Define monthly aggregation sources and formulas.

Define management summary and release-readiness indicators.

Define backlog extraction logic for next version.

Output Format

Monthly Generator Summary

Management KPI List

Root-Cause Sections

Improvement Backlog Logic

Ready-for-Implementation Decision

Strict Rules

Monthly report must support decision-making for next-version improvements.

Prompt 5 — SQL Query Pack and Extraction Logic

Objective: Prepare the SQL/query logic needed to populate Daily, Weekly, and Monthly reports from SQLite.

Mandatory Tasks

Write query sets for validation_result, audit_event_log, project_stage_status, manual_review_event, source_fallback_chain, and defect sources.

Define parameterization by project_uuid, date range, and benchmark_job_id.

Define aggregation queries for blocker counts, gate statuses, audit counts, defect counts, and unresolved fields.

Define export query pack for CSV/Excel-compatible outputs.

Output Format

SQL Query Pack Summary

Per-Report Query Groups

Parameter Rules

Missing Data Handling

Implementation Handover Note

Strict Rules

Push aggregation into query logic where possible.

Do not rely on manual filtering.

Prompt 6 — Scheduler and End-of-Day Trigger Logic

Objective: Define when and how the automated reports are triggered.

Mandatory Tasks

Define Daily trigger before close of day.

Define Weekly trigger at end of work week.

Define Monthly trigger at month close or first working day after month close.

Define retry and failure-notification behavior.

Define no-close rule if Daily report is not generated.

Output Format

Scheduler Summary

Trigger Logic

Retry / Failure Rules

No-Close Control Rule

Implementation Readiness

Strict Rules

Do not leave report timing ambiguous.

Daily report must be part of the operational close procedure.

Prompt 7 — Report QA and Sign-Off Logic

Objective: Define how automated reports are checked, trusted, and signed off.

Mandatory Tasks

Define minimum QA checks for report completeness.

Define variance checks between report data and raw system tables.

Define sign-off roles for Daily, Weekly, and Monthly reports.

Define exception handling if data is missing or inconsistent.

Output Format

QA / Sign-Off Summary

Daily QA Checklist

Weekly QA Checklist

Monthly QA Checklist

Exception Handling Rules

Strict Rules

Do not allow automated reports to become unchecked black-box outputs.

Prompt 8 — Improvement Backlog Extraction Layer

Objective: Use automated reporting outputs to generate version-improvement inputs for the next release.

Mandatory Tasks

Define recurring blocker extraction logic.

Define recurring defect extraction logic.

Define parser/source-authority hotspot identification logic.

Define backlog fields: issue, root cause, impact, owner, priority, release target.

Output Format

Improvement Extraction Summary

Backlog Field Template

Priority Rules

Next-Version Feed Logic

Ready-for-Implementation Decision

Strict Rules

Backlog items must be evidence-based and trend-backed.

7. Draft Email to Komal

Subject: Implementation of Automated Daily / Weekly / Monthly Reporting Layer

Dear Komal,

We should now implement an automated reporting layer for the agent so that Daily, Weekly, and Monthly reports are generated directly from the system state before close, rather than relying primarily on coordinator-written summaries.

This is now practical because the system already writes rule results, gate state, blockers, and audit events into structured tables and evidence outputs. The reporting layer should use these as the system-of-record and generate objective reports covering work done, blockers, defects, fallback usage, manual reviews, benchmark readiness, and next-version improvement opportunities.

Please implement this in the following order:
1. Reporting schema and output contract
2. Daily report generator
3. Weekly roll-up generator
4. Monthly management report generator
5. SQL query pack and extraction logic
6. Scheduler and end-of-day trigger logic
7. Report QA and sign-off logic
8. Improvement backlog extraction layer

The Daily report should become mandatory before end-of-day close. Weekly and Monthly reports should be trend-oriented and used for performance analysis, recurring-problem identification, and next-version planning.

Please use the attached Automated Reporting Layer Pack as the working document and execute the prompts in sequence.

Regards,
[Your Name]