Database has now been reviewed MasterDB v3+ and approved it for implementation and sign-off. We should therefore treat MasterDB v3+ as the frozen implementation baseline and move into Phase 5 execution in a controlled manner. The approved baseline already defines the required implementation inputs, including 258 fields, 358 validation rules, 92 modules, 95+ tables, 12 stage gates, 7 override statuses, 8 source-priority levels, traceability requirements, approval workflow logic, and the closure of the 12 previously unresolved governance items.

At this stage, the focus should no longer be on restructuring the MasterDB. The focus should now be on implementation in the correct order: database schema, validation and governance engine, parser layer, geometry/output control, approval workflow, dashboard visibility, and benchmark validation. The approved MasterDB itself identifies the next implementation items as PostgreSQL schema build, validation engine, parser development for STAAD/ETABS/MBS/Prota, DXF/DWG output generation, approval workflow integration, dashboard/UI, end-to-end testing on 5 benchmark projects, and then production deployment.

The execution order for Phase 5 should be as follows:

- Freeze the implementation baseline and issue version control, change log, defect log, and benchmark register.

- Build the PostgreSQL schema from the Module Register and Field Dictionary.

- Build the validation, override, source-priority, fallback, and stage-gate engine.

- Build the source parsers for STAAD, ETABS, MBS, Prota, and supporting file handling for RAR/ZIP/DWG/DXF/PDF.

- Build the DXF/DWG output layer and geometry reconciliation checks.

- Build the approval workflow, traceability, and audit controls.

- Build the dashboard for stage status, confidence, audit visibility, and approvals.

- Execute the benchmark jobs in sequence and close defects before pilot rollout.

The implementation prompt pack to be used by the IT team should now be:

- Prompt 1 – Baseline Freeze and Build Control

- Prompt 2 – PostgreSQL Schema Builder

- Prompt 3 – Validation and Governance Engine Builder

- Prompt 4 – Parser Development Pack

- Prompt 5 – Geometry Reconciliation and Output Builder

- Prompt 6 – Approval Workflow and Dashboard Builder

- Prompt 7 – Benchmark Job Selection Agent

- Prompt 8 – Benchmark Execution Controller

These prompts should be used as controlled implementation prompts only, not for redesign of the approved database.

The benchmark job selection must be deliberate. We should not use only clean or easy jobs. The benchmark set must prove normal flow, source-neutral behaviour, and difficult engineering cases. The approved target is 5 benchmark projects as part of Phase 5 end-to-end testing.

The benchmark selection criteria should be:

- source system coverage

- project complexity

- revision clarity

- design-file completeness

- AB and GA coverage

- shop/detail output availability

- presence of multi-span or built-up conditions

- crane-related complexity where applicable

- known historical issue patterns

- usefulness for validation of non-MBS behavior

The benchmark mix should be:

- One simple MBS-based job

- One medium-complexity MBS job

- One STAAD-based job

- One ETABS or Prota-based job

- One complex stress-test job covering built-up sections, multi-span conditions, crane support, or other difficult validation paths

The recommended benchmark execution order should be:

- first simple MBS,

- then medium MBS,

- then STAAD,

- then ETABS/Prota,

- and lastly the complex stress-test job.

Action plan should be as follows:

Part 1:

- issue MasterDB v3+ as the frozen implementation baseline

- create version register, change-control log, defect log, and benchmark register

- assign workstream owners

- finalize Phase 5 timeline and resource allocation

- start PostgreSQL schema mapping from modules, fields, and tables

- prepare the final rule execution grouping for the 358 rules

- shortlist and confirm the 5 benchmark jobs

Part 2:

- complete schema design pack and key/index strategy

- complete validation and governance engine design

- complete stage-gate and override execution logic

- complete parser design pack for STAAD, ETABS, MBS, and Prota

- define archive/file classification logic for RAR/ZIP/DWG/DXF/PDF

- define geometry reconciliation checks and output-control requirements

- freeze the benchmark-job selection and execution sequence

- submit the Phase 5 implementation pack for review before heavy coding starts

Please proceed on this basis and circulate the following for review at the end of Week 2:

- implementation baseline register

- schema design pack

- validation/governance engine design pack

- parser design pack

- geometry/output control design pack

- benchmark-job shortlist and selection note

- owner-wise work breakdown and milestone tracker

No pilot or production-oriented execution should begin until the benchmark set is frozen, the schema and governance design are approved, and the benchmark execution tracker is in place.

The approved MasterDB v3+ : The correct move is to stop refining the database and start a controlled Phase 5 implementation sprint. The MasterDB is now documented as implementation-ready, with the database schema inputs, rule base, override governance, stage gates, source hierarchy, confidence framework, traceability, and approval workflow all specified; the remaining next-phase items are schema build, validation engine, parsers, DXF/DWG output, dashboard, testing on 5 benchmark jobs, and deployment.

## What we do next

Run Phase 5 in this order:

- Freeze the implementation baseline

- Build the database schema

- Build the validation and stage-gate engine

- Build source parsers

- Build DXF/DWG output and geometry reconciliation

- Build approval workflow and audit layer

- Build dashboard and operator controls

- Run 5 benchmark jobs

- Close defects

- Approve pilot rollout

That order matters because the document already positions the database, rules, stage gates, source priority, fallback, confidence, traceability, and approval logic as the foundation IT can now build from directly.

# Phase 5 implementation steps

## Step 1 — Baseline freeze

Objective: prevent uncontrolled changes.

IT should issue:

- MasterDB v3+ baseline ID

- implementation version register

- change request log

- defect log

- benchmark job register

### Prompt 1 — Baseline Freeze and Build Control

You are the Phase 5 implementation control agent for the steel detailing desktop system.

Your job is to convert the approved MasterDB v3+ into a controlled implementation baseline.

OBJECTIVE:

Freeze the approved database specification and create the implementation control pack required before coding begins.

MANDATORY TASKS:

1. Register MasterDB v3+ as the implementation baseline.

2. Create version-control identifiers for:

- schema version

- rule version

- parser version

- UI version

- benchmark version

3. Create a change-control structure.

4. Create a defect logging structure.

5. Create a benchmark-job register.

6. Create an implementation dependency map.

OUTPUT FORMAT:

1. Implementation Baseline Summary

2. Version Register

3. Change Control Register Structure

4. Defect Register Structure

5. Benchmark Register Structure

6. Dependency Map

7. Build Readiness Checklist

STRICT RULES:

- Do not change the approved MasterDB structure.

- Do not allow coding against multiple uncontrolled versions.

- Ensure every later component points to one frozen baseline.

SUCCESS CONDITION:

The output must give IT one controlled baseline to build against.

## Step 2 — Database schema build

The summary says IT can now build the schema directly from the Module Register and Field Dictionary, with 95+ tables identified and performance/indexing already part of the architecture.

### Prompt 2 — PostgreSQL Schema Builder

You are a database implementation agent for the steel detailing desktop system.

Your job is to translate the approved MasterDB v3+ specification into a PostgreSQL implementation design.

OBJECTIVE:

Create the implementation-ready schema pack for:

- 92 modules

- 258 fields

- 95+ tables

- traceability tables

- rule tables

- stage-gate tables

- approval workflow tables

- confidence and fallback tables

MANDATORY TASKS:

1. Map modules into tables and relationships.

2. Define primary keys, foreign keys, and composite keys.

3. Define indexes for high-lookup and validation-heavy tables.

4. Separate:

- master/reference tables

- transaction/log tables

- audit/immutable tables

- workflow/state tables

5. Define table groups for:

- field dictionary

- source mapping

- rules

- overrides

- stage gates

- approvals

- traceability

- performance monitoring

6. Flag any schema ambiguity.

OUTPUT FORMAT:

1. Schema Architecture Summary

2. Table-by-Table Design

3. Key and Index Strategy

4. Relationship Map

5. Immutable Audit Table Design

6. Seed Data Requirements

7. Open Technical Risks

STRICT RULES:

- Preserve field codes and rule traceability.

- Keep audit tables immutable.

- Separate reference data from runtime logs.

- Keep desktop/local execution constraints in mind.

SUCCESS CONDITION:

The output must be detailed enough for DB engineers to build the schema directly.

## Step 3 — Validation, override, and stage-gate engine

The summary states there are 358 validation rules, 7 override statuses, and 12 stage gates (S0–S12) already defined.

### Prompt 3 — Validation and Governance Engine Builder

You are a validation-engine implementation agent.

Your job is to convert the approved MasterDB rule framework into an executable validation and governance engine.

OBJECTIVE:

Implement the runtime logic for:

- 358 validation rules

- 7 override statuses

- 12 stage gates

- source priority and fallback enforcement

- release-blocker handling

MANDATORY TASKS:

1. Group rules by execution stage.

2. Separate rule execution into:

- completeness

- datatype

- units

- dependency

- cross-field

- source governance

- override governance

- stage gates

- DXF/output validation

- traceability

3. Define runtime rule execution order.

4. Define blocker vs warning vs informational behavior.

5. Define stage-gate prerequisites and fail behavior.

6. Define approval escalation triggers.

7. Define rule audit logging.

OUTPUT FORMAT:

1. Validation Engine Architecture

2. Rule Execution Sequence

3. Stage-Gate Execution Logic

4. Override Handling Logic

5. Severity Handling Matrix

6. Audit Logging Design

7. Test Case Requirements

STRICT RULES:

- No downstream stage may proceed on failed blockers.

- Source-priority rules must be enforced before overrides.

- Every rule execution must be auditable.

SUCCESS CONDITION:

The output must let IT build the rule engine without ambiguity.

## Step 4 — Source parsers

The document explicitly identifies parser development for STAAD, ETABS, MBS, and Prota, with source priority and confidence scoring already defined.

### Prompt 4 — Parser Development Pack

You are a source-parser implementation agent for the steel detailing desktop system.

Your job is to define the parser implementation plan for:

- STAAD

- ETABS

- MBS

- Prota Steel

- DWG/DXF

- PDF

- RAR/ZIP containers

OBJECTIVE:

Create a parser design that extracts source data into the normalized MasterDB structure with:

- source priority rank

- extraction method

- confidence score

- traceability

- fallback behavior

MANDATORY TASKS:

1. Define per-source parsing strategy.

2. Define expected input formats for each source.

3. Define normalized field targets.

4. Define parser confidence scoring.

5. Define parser failure and fallback behavior.

6. Define archive handling and nested file classification.

7. Define parser test cases.

OUTPUT FORMAT:

1. Parser Architecture Summary

2. Source-by-Source Parser Plan

3. Normalized Field Output Map

4. Confidence and Traceability Handling

5. Parser Failure Modes

6. Fallback and Escalation Logic

7. Benchmark Parsing Test Pack

STRICT RULES:

- Historical references must never override engineering source data.

- PDFs and OCR must remain secondary where structured design data exists.

- Every parsed field must carry source and confidence metadata.

SUCCESS CONDITION:

The output must allow the IT team to build and test parsers against the approved source hierarchy.

## Step 5 — DXF/DWG output and geometry reconciliation

The document already includes VR-DXF and VR-OUT rule families for DXF audit and output validation.

### Prompt 5 — Geometry Reconciliation and Output Builder

You are a geometry reconciliation and CAD-output implementation agent.

Your job is to define the implementation for:

- DXF/DWG generation

- DXF geometry audit

- output integrity checks

- reconciliation between source data and geometry

OBJECTIVE:

Create a controlled geometry and output layer for AB, GA, sheeting, shop/detail, shipping, and installation outputs.

MANDATORY TASKS:

1. Define geometry reconciliation checks for:

- grid count

- bay spacing

- overall dimensions

- column positions

- orphan marks

- dimension mismatches

2. Define tolerance handling.

3. Define output generator structure for:

- DXF/DWG

- PDF package control

4. Define output-blocking conditions.

5. Define output audit logs.

6. Define test cases for geometry mismatch.

OUTPUT FORMAT:

1. Reconciliation Architecture

2. Tolerance and Mismatch Matrix

3. DXF Audit Logic

4. Output Validation Logic

5. Release Blocking Conditions

6. Test and Debug Strategy

STRICT RULES:

- Geometry conflicts must not be silently accepted.

- Output integrity checks must run before release.

- Audit logs must link geometry checks to source records.

SUCCESS CONDITION:

The output must allow IT to build the CAD/output layer and its control checks.

## Step 6 — Approval workflow, traceability, and dashboard

The approved design includes 15 approval workflow fields, 16 audit attributes per field population, and the need for UI confidence visualization and audit display.

### Prompt 6 — Approval Workflow and Dashboard Builder

You are an implementation agent for approval workflow, audit visibility, and operational dashboarding.

Your job is to define the runtime control layer for:

- approval workflow

- role-based actions

- override review

- audit visibility

- confidence score visualization

- stage status dashboard

OBJECTIVE:

Create the operator-facing control layer that supports implementation and pilot use.

MANDATORY TASKS:

1. Define role-based dashboard views.

2. Define approval workflow states and transitions.

3. Define override request and approval path.

4. Define audit-trail display requirements.

5. Define confidence score and source-visibility requirements.

6. Define SLA and runtime monitoring panels.

7. Define stage-wise error and blocker display.

OUTPUT FORMAT:

1. Workflow State Model

2. Role-wise Screen Requirements

3. Override Review Flow

4. Audit and Traceability View

5. Confidence Visualization Design

6. Monitoring Dashboard Requirements

7. Pilot Ops Checklist

STRICT RULES:

- Operators must be able to see source, confidence, fallback, and override history.

- No approval action may be hidden from the audit trail.

- Release blockers must be visible immediately.

SUCCESS CONDITION:

The output must give UI and workflow teams a clear implementation specification.

# Benchmark job selection -The document requires end-to-end testing on 5 benchmark projects before launch readiness.

## Benchmark selection rule

Do not pick only clean jobs. That will give false confidence.

Select 5 jobs across these categories:

| Benchmark Job | Type | Why it is needed |
| --- | --- | --- |
| Job 1 | MBS simple standard shed/building | Baseline parser and template sanity test |
| Job 2 | MBS medium-complexity building | Validate standard workflow under normal production conditions |
| Job 3 | STAAD-driven job | Prove source-neutral mapping beyond MBS |
| Job 4 | ETABS or Prota job | Prove parser diversity and non-MBS readiness |
| Job 5 | Complex PEB / multi-span / built-up / crane-supported job | Stress-test the hardest engineering and validation paths |

## Selection criteria

Each benchmark job should be scored against:

- design source availability

- revision clarity

- drawing completeness

- AB/GA availability

- shop/detail availability

- output diversity

- complexity level

- whether the job has known issues

- whether it is representative of future work

### Prompt 7 — Benchmark Job Selection Agent

You are a benchmark-job selection agent for the steel detailing desktop implementation program.

Your job is to select and rank 5 benchmark projects for Phase 5 end-to-end testing.

OBJECTIVE:

Choose a benchmark set that proves the system works across:

- normal jobs

- non-MBS jobs

- complex PEB jobs

- revision-sensitive jobs

- multi-span / built-up / crane-supported conditions

MANDATORY TASKS:

1. Classify candidate jobs by:

- source system

- project type

- complexity

- revision quality

- document completeness

- drawing coverage

- known historical issues

2. Select exactly 5 benchmark jobs:

- 2 MBS jobs

- 1 STAAD job

- 1 ETABS or Prota job

- 1 complex stress-test job

3. Score each selected job for benchmark usefulness.

4. Flag jobs that should not be used due to poor data quality.

5. Define expected learning value of each selected job.

OUTPUT FORMAT:

1. Candidate Job Classification Table

2. Selected Benchmark Job Set

3. Benchmark Selection Justification

4. Benchmark Coverage Matrix

5. Excluded Job List and Reasons

6. Recommended Execution Order

STRICT RULES:

- Do not select only easy jobs.

- At least one job must stress complex PEB logic.

- At least two jobs must test non-MBS behavior.

- Exclude jobs with severe revision confusion unless deliberately selected as a controlled risk test.

SUCCESS CONDITION:

The benchmark set must be strong enough to validate both normal and difficult implementation paths.

# Benchmark execution plan

Run the 5 jobs in this order:

- Job 1 — simple MBS

- Job 2 — medium MBS

- Job 3 — STAAD

- Job 4 — ETABS or Prota

- Job 5 — complex stress-test

Why this order:

- it stabilizes the runtime first on predictable cases

- then tests source-neutral behavior

- then hits the hardest geometry/PEB/crane conditions

### Prompt 8 — Benchmark Execution Controller

You are the benchmark execution controller for the steel detailing desktop implementation.

Your job is to manage the execution of the 5 benchmark projects across all Phase 5 implementation components.

OBJECTIVE:

Run benchmark jobs in a controlled order and determine whether each implementation component is ready.

MANDATORY TASKS:

1. Run benchmark jobs in approved order.

2. For each job, test:

- source ingestion

- field population

- rule execution

- stage-gate control

- parser behavior

- geometry reconciliation

- approval workflow

- audit logging

- output integrity

3. Capture:

- blockers

- warnings

- defects

- performance observations

- accuracy issues

4. Identify root-cause stage for every failure.

5. Decide whether the next benchmark may proceed.

OUTPUT FORMAT:

1. Benchmark Run Summary

2. Job-wise Result Matrix

3. Component-wise Defect Matrix

4. Root Cause Analysis

5. Re-run Recommendations

6. Pilot Readiness Decision

STRICT RULES:

- A major blocker in core ingestion, validation, or geometry must be fixed before moving to later benchmark jobs.

- Benchmark jobs must not be marked passed on subjective judgment.

- Every failure must be tied to a component and owner.

SUCCESS CONDITION:

The output must function as the official benchmark run record for pilot readiness.

# What we have now - Immediate deliverables

- Implementation baseline register

- Schema design pack

- Rule engine design pack

- Parser design pack

- Geometry/output design pack

- Workflow/dashboard design pack

- Benchmark job shortlist

- Benchmark execution tracker

## The near-term target

Within the first 2 weeks, the team should complete:

- baseline freeze

- schema design

- rule execution design

- benchmark job selection

- parser input mapping

- owner assignment

## Go / No-Go before coding heavy modules

Do not move into heavy coding unless:

- benchmark jobs are frozen

- schema is approved

- rule engine execution order is approved

- parser strategy is approved

- audit model is approved

The project is now at real implementation stage, not prompt-discovery stage.
From here onward, the prompts should be used to produce:

- build specifications

- execution plans

- test harnesses

- defect logs

Not more conceptual redesign